Below is the implementation blueprint split exactly as requested:

- (a) Architecture Spec

- (b) Developer Playbooks

- (c) Rollout Roadmap

- (d) API & Event Schemas

- Mermaid-only diagrams (system + workflow + runtime sequences)

This is written so teams can start building immediately (not a “strategy doc”).

## A) Architecture Spec

### A1. Design goals and guardrails

Primary goal (North Star): Fastest MTTR via RCA Copilot while enabling progressive prevention via contracts + gates.

Non-negotiables

- AWS-first implementation (integrates with New Relic + CloudWatch + OpenTelemetry)

- Hybrid Correlation Model (trace propagation + stateful correlation + lineage-backed fallbacks)

- < 10% overhead on critical customer-facing real-time services

- RCA query latency < 2 minutes for Tier-1 incidents (end-to-end)

- No sensitive data in application logs (PII redaction + field allowlisting)

### A2. Reference architecture: “Signal Factory” on AWS

High-level components

- Telemetry Ingestion

  - OTel Collectors (ECS/Fargate or EKS DaemonSet) as the standard entry point

  - Ingest sources:

    - Microservices traces/metrics/logs (OTel SDK + auto-instrumentation)

    - Kafka headers + field-mapping events

    - Airflow metadata (task/DAG runs)

    - Spark/Delta lineage (OpenLineage + column lineage where available)

    - Deequ results (DQ outcomes + profiling metrics)

    - Cost signals (Athena/Glue + CUR allocations)

- Normalization + Routing (“Signal Router”)

  - Converts raw inputs into canonical Signal Events

  - Applies:

    - asset URN normalization

    - correlation ID extraction

    - schema/version resolution

    - routing to processors

- Signal Processing (“Signal Engines”)

  - Freshness / Volume / DQ / Drift / Contract / Anomaly / Cost

  - Emits:

    - SignalState (current status)

    - SignalEvidence (why it triggered)

    - IncidentEdges (suspected cause links)

- Graph + Query Plane

  - Neptune is system-of-record for:

    - assets, relationships, column-level lineage, service↔topic↔table mappings

    - incidents ↔ evidence ↔ runs ↔ commits ↔ schema versions

  - Hot query index (recommended for <2 min):

    - DynamoDB “IncidentContextCache” (precomputed summaries)

    - Optional: OpenSearch for fast text search across evidence/runbooks

- RCA Copilot

  - “RCA Context Builder” service produces:

    - incident timeline

    - blast radius

    - top root-cause candidates with evidence weights

    - recommended actions (runbooks / rollback / replay)

  - LLM boundary:

    - LLM uses pre-summarized, non-sensitive incident context only

    - strict retrieval allowlist

- Developer Adoption Layer

  - SDKs + templates + CI checks (“progressive gates”)

  - Agent-driven lineage spec generation + reviewer workflow (PR comments)

#### System architecture diagram

flowchart LR

subgraph Producers["Producers & Runtime Sources"]

MS["Microservices (OTel traces/metrics/logs)"]

K["Kafka Producers/Consumers (headers + field mapping)"]

AF["Airflow (DAG/Task metadata)"]

SP["Spark/Delta (OpenLineage + column lineage)"]

DQ["Deequ (DQ results + profiling)"]

COST["Cost/CUR + job cost allocation"]

end

subgraph Ingest["Telemetry Ingestion"]

OTel["OTel Collector (ECS/EKS)"]

NR["New Relic (existing backend)"]

CW["CloudWatch Logs/Metrics"]

end

subgraph Factory["Signal Factory Core (AWS)"]

Router["Signal Router\nNormalize + Correlate + Route"]

Bus["Event Bus\n(Kinesis/MSK topic)"]

Fresh["Freshness Engine"]

Vol["Volume Engine"]

Drift["Schema Drift Engine"]

Contract["Contract Engine"]

Anom["Anomaly Engine"]

CostEng["Cost Engine"]

DQEng["DQ Engine"]

end

subgraph Storage["Graph + State"]

NPT["Neptune Graph\n(Assets, lineage, incidents, evidence)"]

DDB["DynamoDB\nIncidentContextCache + SignalState"]

S3["S3 Data Lake\nraw telemetry + replays"]

OS["OpenSearch (optional)\nfull-text evidence search"]

end

subgraph Apps["Consumption"]

Copilot["RCA Copilot API + UI"]

Dash["SLO/Signals Dashboards"]

Alert["Alerting\n(New Relic + SNS/Slack/PagerDuty)"]

Gov["Governance/Registry\n(Contracts + Schema)"]

end

MS --> OTel

K --> OTel

AF --> Router

SP --> Router

DQ --> Router

COST --> Router

OTel --> Router

CW --> Router

Router --> Bus

Bus --> Fresh

Bus --> Vol

Bus --> Drift

Bus --> Contract

Bus --> Anom

Bus --> CostEng

Bus --> DQEng

Fresh --> DDB

Vol --> DDB

Drift --> DDB

Contract --> DDB

Anom --> DDB

CostEng --> DDB

DQEng --> DDB

Fresh --> NPT

Vol --> NPT

Drift --> NPT

Contract --> NPT

Anom --> NPT

CostEng --> NPT

DQEng --> NPT

Router --> S3

NPT --> Copilot

DDB --> Copilot

OS --> Copilot

Copilot --> Alert

Copilot --> Dash

Contract --> Gov

### A3. Hybrid Correlation Model (canonical)

Problem: tracing alone breaks at async boundaries (Kafka, batch, retries).
Solution: every signal/event attaches a Correlation Envelope with multiple resolvers.

Correlation keys (priority order)

- Trace context: trace_id, span_id (OTel)

- Handoff IDs (Kafka/Airflow/Spark):

  - Kafka: message_key, producer_instance_id, topic, partition, offset, event_time

  - Airflow: dag_id, task_id, run_id, try_number

  - Spark: application_id, job_group, stage_id

  - Delta: table_urn, commit_version, txn_id, operation, timestamp

- Asset lineage fallback

  - asset URN relationships + time window heuristics

- Schema/version context

  - schema ID/version + compatibility edge if drift/contract failures

#### Runtime sequence diagram (microservice → Kafka → Spark/Delta → incident)

sequenceDiagram

autonumber

participant SVC as Microservice

participant KFK as Kafka/MSK

participant AF as Airflow

participant SP as Spark/Delta

participant OTel as OTel Collector

participant Router as Signal Router

participant Eng as Signal Engines

participant NPT as Neptune

participant DDB as Context Cache

participant RCA as RCA Copilot

SVC->>OTel: traces/logs/metrics (trace_id, span_id)

SVC->>KFK: produce msg + headers (traceparent + handoff_ids + mapping_id)

KFK-->>OTel: broker metrics/consumer lag signals (optional)

AF->>Router: DAG run + task run metadata (run_id)

SP->>Router: OpenLineage run event + column lineage + delta commit refs

Router->>Eng: Canonical SignalEvents (normalized + correlation envelope)

Eng->>NPT: Write/Update graph edges (asset, run, schema, evidence)

Eng->>DDB: Update SignalState + IncidentContext summary

RCA->>DDB: fetch incident context (<2 min)

RCA->>NPT: fetch graph expansions (blast radius + lineage)

RCA-->>RCA: generate ranked root cause candidates + actions

### A4. Data contract + schema drift model (works with your “new schema ⇒ new S3 prefix” reality)

You called out a critical failure mode: registry creates new version/location on “breaking change”, but data may remain compatible and validators stop comparing to older versions.

Plan (enforced by Contract Engine + Drift Engine):

- Maintain ContractPolicy per asset:

  - compatibility expectations (backward/forward/full)

  - allowed optional fields

  - required fields policy

  - migration window rules (v1/v2 dual-read period)

- Maintain SchemaLineage edges in Neptune:

  - schema_v41 COMPATIBLE_WITH schema_v42

  - schema_v41 SUPERSEDED_BY schema_v42

- At runtime, when data lands in S3/Delta:

  - bind each batch/commit to (schema_id, schema_version)

  - Drift engine checks compatibility against N-1 and contract policy, not “latest only”

- RCA evidence includes:

  - “Consumer reading latest schema only”

  - “Producer wrote to v2 prefix without dual-write”

  - “Contract requires 14-day migration window; violated”

### A5. Microservices + Kafka field mappings (Phase 1 requirement)

Since you want microservices + Kafka field mappings in Phase 1, treat it as a first-class artifact:

- A repo contains:

  - lineage/service.yaml (service↔topic edges)

  - mappings/<topic>.mapping.yaml (field-level mappings producer→topic and topic→consumer DTO)

- Build-time generated + reviewed (agent-assisted), then enforced progressively.

Why this matters for RCA:

- When a downstream metric breaks, Copilot can say:

  - “Field discount_code introduced by Producer X at 10:42, Consumer Y still assumes non-null; failure started immediately after deployment Z.”

## B) Developer Playbooks

### B1. “Golden path” for microservices teams (Java/Scala/Python)

What devs implement

- OTel auto-instrumentation + minimal custom spans at boundaries:

  - inbound request

  - Kafka produce/consume

  - DB read/write / external calls

- Correlation Envelope injection

  - propagate traceparent

  - add headers:

    - x-obs-asset-urn

    - x-obs-mapping-id

    - x-obs-producer-build-id

- Field mapping spec file

  - stored in repo

  - validated in CI (lint + schema)

- Contract stub (Tier-1)

  - contracts/<asset>.yaml with:

    - freshness SLO

    - volume expectations

    - DQ minimum pack

    - schema compatibility policy

Overhead control

- sampling policies for traces (tail sampling for non-error)

- log allowlist + structured logs (no payload dumps)

#### CI workflow diagram (PR → CI → Deploy)

flowchart LR

PR["PR Opened"] --> Lint["Lint: contracts + mapping specs"]

Lint --> Unit["Unit Tests + Observability SDK tests"]

Unit --> CIWarn["Async Agent Review\n(Repo Scout + Spec Drafts)"]

CIWarn --> Merge["Merge Allowed (pull via value)"]

Merge --> Deploy["Deploy Pipeline"]

Deploy --> Gate1["Gate 1: Warn-only\n(min telemetry, stub contracts for Tier-1)"]

Gate1 --> Gate2["Gate 2: Soft-fail\n(missing mapping/spec blocks Tier-1 only)"]

Gate2 --> Gate3["Gate 3: Hard-fail\n(contract violations for Tier-1)"]

Gate3 --> Prod["Production"]

### B2. Kafka producers/consumers: required conventions (Phase 1)

Producer requirements

- Attach correlation headers:

  - traceparent

  - x-obs-producer-service

  - x-obs-producer-deploy-id

  - x-obs-mapping-id

  - x-obs-schema-id (or registry reference)

- Emit Mapping Published event at deploy time (see schemas later)

Consumer requirements

- Extract headers → propagate trace context

- Emit Consume Observability Event only for:

  - errors

  - schema mismatch

  - contract violations

  - sampling for normal paths (to stay <10% overhead)

### B3. Airflow playbook

- Provide an internal operator/hook that automatically emits:

  - task start/end

  - input/output asset URNs (from DAG annotations)

  - retries and error reasons

- Add “Asset Contract Check” task (Tier-1 only):

  - fail/soft-fail based on rollout phase

### B4. Spark/Delta playbook

- Standardize OpenLineage emission:

  - run events: START/COMPLETE/FAIL

  - dataset URNs mapped to Delta table URNs

- Emit Delta commit metadata as part of lineage:

  - commit version, operation, metrics (rows written, files added, bytes)

Deequ

- DQ Packs per table:

  - “Tier-1 baseline pack” (null %, uniqueness, range checks, volume sanity)

- Emit DQResult events with:

  - pass/fail, failed constraints, sample counts (no raw data)

## C) Rollout Roadmap (with “pull → progressive gates”)

### Phase 0 (Week 0–1): Foundations + Steel-thread selection

Outputs

- Canonical URN spec + correlation envelope spec

- OTel collector deployed (ECS/EKS)

- Neptune schema v1 + DynamoDB cache

- Pick one steel-thread:

  - Microservice Producer → Kafka → Airflow → Spark/Delta → Consumer

Success criteria

- End-to-end correlation works even if trace propagation breaks at one hop (lineage fallback works)

### Phase 1 (Week 2–4): RCA Copilot wedge + minimum viable signals

Signals shipped

- freshness, volume, DQ (Deequ), schema drift, contract status, asset + column lineage, anomaly (simple), cost (basic)

- microservices + Kafka field mappings on steel-thread

Copilot shipped

- Incident timeline

- Blast radius

- Top 3 cause candidates + evidence links

- “Recommended actions” (runbook pointers)

Gates

- Warn-only (no blocking) except Tier-1 contract stub presence (optional soft enforcement)

Success criteria

- A real incident can be explained end-to-end in Copilot with evidence within <2 minutes

### Phase 2 (Week 5–8): Prevention + Tier-1 enforcement

Add

- Contract Engine enforcement on Tier-1

- Schema drift rules (compatibility vs latest-only)

- Pre-consumption checks at:

  - Kafka producers (schema + mapping)

  - Silver/Gold publish steps (DQ thresholds)

Gates

- Tier-1: soft-fail → hard-fail progression

- Non–Tier-1 stays pull-based

Success criteria

- measurable drop in downtime + increase in “caught pre-consumption”

### Phase 3 (Week 9–12): Scale onboarding waves

- Onboard 10–20 Tier-1 assets using templates + SDKs

- Expand anomaly detection sophistication (seasonality / robust stats)

- Introduce domain scorecards:

  - coverage %, false alert rate, MTTR improvements

## D) API & Event Schemas (dev-ready)

### D1. Canonical identifiers (URNs)

Asset URNs

- Service: urn:svc:<env>:<domain>:<service>

- Kafka topic: urn:kafka:<cluster>:<topic>

- Delta table: urn:delta:<account>:<region>:<s3path-or-catalog>:<table>

- Airflow DAG: urn:airflow:<env>:<dag_id>

Run URNs

- urn:run:<system>:<id> (Airflow run, Spark app, deployment build, etc.)

### D2. Correlation Envelope (attached to all events)

correlation:

trace:

trace_id: "..."

span_id: "..."

traceparent: "..."

handoff:

kafka:

topic: "orders_enriched"

partition: 12

offset: 998123

message_key: "..."

mapping_id: "map-orders-enriched-v7"

airflow:

dag_id: "orders_daily"

run_id: "scheduled__2026-01-03T06:30:00"

task_id: "publish_silver"

spark:

application_id: "application_170..."

delta:

table_urn: "urn:delta:..."

commit_version: 18422

deploy:

service: "orders-enricher"

build_id: "gitsha:abcd..."

deploy_id: "nr:deployment:..."

### D3. Core event types (minimum set)

- LineageMappingPublished (deploy-time)

- OpenLineageRunEvent (runtime)

- DQResultEvent (runtime)

- SchemaDriftEvent (runtime/CI)

- ContractEvaluationEvent (CI/runtime)

- SignalStateUpsert (computed state)

- IncidentCreated/Updated (computed)

- EvidenceAdded (computed)

Example: LineageMappingPublished

event_type: LineageMappingPublished

event_version: 1

timestamp: "2026-01-03T12:01:02Z"

producer:

service_urn: "urn:svc:prod:commerce:orders-enricher"

build_id: "gitsha:abcd"

mapping_id: "map-orders-enriched-v7"

mappings:

- topic_urn: "urn:kafka:msk-prod:orders_enriched"

direction: produce

fields:

- from: "Order.discountCode"

to: "orders_enriched.discount_code"

transform: "copy"

- from: "Order.totalAmount"

to: "orders_enriched.total_amount"

transform: "cast(double)"

contracts_referenced:

- "contracts/orders_enriched.yaml"

## What developers can start implementing immediately

### Sprint 1 build list (high-confidence)

- OTel Collector deployment (ECS/EKS) + routing config

- Canonical event library (schemas + validators + SDK helpers)

- Signal Router service (normalize + emit to bus + store raw to S3)

- Neptune schema v1 (assets, runs, incidents, evidence, mappings)

- DynamoDB cache (SignalState + IncidentContextCache)

- RCA Context Builder (graph expansion + ranked candidates + summary)

- Microservice/Kafka mapping generator (agent-assisted) + CI linter

## Next step I’ll take (without more questions)

If you want, in the next iteration I can produce a concrete “steel-thread implementation pack” with:

- Neptune vertex/edge model (explicit labels + properties)

- Kinesis/MSK topic names + partitioning guidance

- exact CI gate rules per maturity phase

- “Tier-1 baseline” Deequ pack templates

- Copilot ranking algorithm (evidence scoring model)

Just say: “Generate the steel-thread pack” and name one representative flow (service/topic/table).

Got it — that caveat is actually a big win for observability because it creates a single control plane + choke point for (a) contracts, (b) schema enforcement, (c) field mappings, and (d) correlation.

Below is the updated Option D blueprint incorporating a Central Managed Streaming Ingestion Service (REST endpoints) that replaces direct producer writes to Kafka, while consumers still read from Kafka and land to Delta based on config.

## A) Architecture Spec Updates

### A1. What changes with the Central Managed Service

Before: microservices → Kafka (direct produce)
After: microservices → Stream Ingestion Gateway (REST) → Kafka (managed produce)

This central service becomes the authoritative producer to Kafka and is responsible for:

- Contract enforcement (pre-consumption prevention)

- Schema validation + drift handling

- Field mapping enforcement (topic payload shape)

- Correlation envelope injection (trace + hand-off IDs)

- Rate limiting / quotas / tenant isolation

- Dead-lettering & replay hooks

- Guaranteed observability instrumentation (OTel spans + canonical events)

That means Phase 1 microservices/Kafka field mapping is now:

- microservices map domain DTO → ingestion API contract

- gateway maps ingestion API contract → Kafka topic schema

- consumers map Kafka schema → downstream model

You get lineage across:
service → endpoint → topic → delta table (+ column mappings)

### A2. Updated reference architecture diagram

flowchart LR

subgraph Producers["Producers"]

MS["Microservices\n(REST calls, OTel)"]

end

subgraph Managed["Central Managed Streaming Ingestion"]

GW["Stream Ingestion Gateway\nREST API + AuthN/Z + Quotas"]

VAL["Contract + Schema Validator\n(Drift/Compatibility)"]

MAP["Mapping Resolver\n(endpoint→topic schema)"]

PUB["Kafka Publisher\n(managed producer)"]

DLQ["DLQ + Replay Hooks"]

end

subgraph Kafka["Kafka / MSK"]

TOP["Topics"]

end

subgraph Consumers["Consumers & Landing"]

CON["Consumers\n(read from Kafka)"]

LAND["Delta Landing Service\n(config driven)"]

SP["Spark/Delta Pipelines\n(OpenLineage + Deequ)"]

end

subgraph Factory["Signal Factory Core (AWS)"]

OTel["OTel Collector"]

Router["Signal Router"]

Bus["Event Bus"]

Eng["Signal Engines\n(Fresh/Vol/DQ/Drift/Contract/Anom/Cost)"]

end

subgraph Storage["Graph + State"]

NPT["Neptune Graph"]

DDB["DynamoDB SignalState + IncidentContextCache"]

S3["S3 Raw Telemetry + Replays"]

end

subgraph Apps["Consumption"]

RCA["RCA Copilot"]

Alert["Alerting (New Relic/SNS/Slack/PagerDuty)"]

Dash["Dashboards"]

end

MS --> GW

GW --> VAL

VAL --> MAP

MAP --> PUB

PUB --> TOP

VAL --> DLQ

MS --> OTel

GW --> OTel

CON --> OTel

LAND --> OTel

SP --> OTel

OTel --> Router

Router --> Bus

Bus --> Eng

Eng --> NPT

Eng --> DDB

Router --> S3

NPT --> RCA

DDB --> RCA

RCA --> Alert

RCA --> Dash

### A3. Hybrid Correlation Model updates

The gateway becomes the standard correlation injector.

Inbound to gateway

- Accept traceparent from callers (if present)

- If missing, gateway creates a new trace and returns it

Gateway injects headers into Kafka

- traceparent

- x-obs-ingestion-request-id (idempotency key / request id)

- x-obs-mapping-id

- x-obs-contract-id

- x-obs-schema-id + x-obs-schema-version

- x-obs-producer-service-urn (original caller)

- x-obs-gateway-build-id + x-obs-gateway-deploy-id

This is huge for MTTR because the gateway creates a reliable spine:
REST request → produce span → Kafka record → consumer span → delta commit

### A4. Updated runtime sequence (REST → Kafka → Delta)

sequenceDiagram

autonumber

participant SVC as Microservice

participant GW as Ingestion Gateway

participant REG as Contract/Schema Registry

participant KFK as Kafka/MSK

participant CON as Consumer

participant DL as Delta Landing Service

participant OL as OpenLineage

participant OTel as OTel Collector

participant Router as Signal Router

participant Eng as Signal Engines

participant NPT as Neptune

participant DDB as Context Cache

participant RCA as RCA Copilot

SVC->>GW: POST /ingest/{endpoint}\n(payload, traceparent?, idempotency-key)

GW->>REG: Resolve contract + schema + mapping (endpoint→topic)

REG-->>GW: contract_id + schema_id/version + mapping_id

GW-->>GW: Validate payload (contract, schema compat)\nInject correlation envelope

GW->>KFK: Produce to topic\n(headers: traceparent + x-obs-*)

GW->>OTel: spans/metrics/logs (ingest latency, validation outcomes)

CON->>KFK: Consume record

CON->>OTel: spans (consume, parse, errors)

CON->>DL: Write/append config-driven landing

DL->>OL: Emit OpenLineage run + datasets

DL->>OTel: spans + metrics (rows, bytes, latency)

OTel->>Router: telemetry

OL->>Router: lineage events

Router->>Eng: canonical SignalEvents

Eng->>NPT: graph edges (svc→endpoint→topic→table)

Eng->>DDB: incident context + signal states

RCA->>DDB: fetch context (<2 min)

RCA->>NPT: expand graph (blast radius)

RCA-->>RCA: ranked root cause candidates + actions

## B) Developer Playbooks Updates

### B1. Producer (microservice) playbook — simplified

What microservice teams do now

- Use a client SDK to call the ingestion gateway:

  - handles retries, idempotency keys, auth, trace propagation

- Provide:

  - endpoint name

  - payload in the endpoint’s contract shape

  - optional traceparent (SDK auto)

- They no longer manage Kafka schema versions directly.

What they get

- Guaranteed correlation + observability

- Faster onboarding (no Kafka producer config)

- Fewer failure modes (schema drift handled centrally)

### B2. Gateway playbook (this is now Tier-1 platform code)

Responsibilities (must be implemented)

- AuthN/Z (IAM authorizer / JWT / mTLS depending on your org standard)

- Quota + backpressure

- Schema + contract resolution

  - cache hot lookups (to meet latency & overhead targets)

- Validation

  - strict schema checks, plus contract policy checks

- Compatibility policy

  - enforce “compare vs N-1” (not latest-only)

  - support migration window rules (dual-write or dual-schema acceptance)

- Routing

  - endpoint → topic mapping

- Idempotency

  - dedupe by (producer_service_urn, idempotency_key, endpoint)

- Failure handling

  - rejected payload: return 4xx with reason codes

  - transient errors: 5xx + retry hints

  - DLQ for poison payloads (configurable)

Performance guardrail

- Validation and mapping resolution must be O(1) with caching (e.g., local + DDB/ElastiCache).

### B3. Consumer + Delta Landing (config-driven)

Since you already have: “consumers can read from Kafka and land data in delta based on configuration”:

Minimum config model

- topic_urn

- target_delta_table_urn

- checkpoint location

- partitioning strategy

- schema evolution policy (per contract)

- DQ pack binding

- freshness SLO binding

This makes landing deterministic and repeatable.

## C) Rollout Roadmap Adjustments

### Phase 0 (Week 0–1): Add gateway steel-thread

- Deploy ingestion gateway (MVP)

- Establish endpoint→topic mapping spec + registry

- Ensure:

  - trace propagation end-to-end

  - idempotency

  - basic schema validation

Success: one service uses REST ingest to publish to Kafka; consumer lands to Delta with config.

### Phase 1 (Week 2–4): Copilot wedge + gateway-derived evidence

Now Copilot gets very high-quality evidence:

- “Reject rate spiked at gateway after schema v42”

- “Latency at gateway increased (quota/backpressure)”

- “Contract violation started after deploy X”

### Phase 2 (Week 5–8): Progressive gates become mostly gateway gates

This is key: instead of fighting every producer repo, enforcement centralizes:

- Tier-1 endpoints require contract + schema policy

- Drift policy enforced at the gateway (warn → soft-fail → hard-fail)

- Producers get pull-based value (Copilot + dashboards) while enforcement grows

## D) API & Event Schemas Updates

### D1. Ingestion REST API (canonical)

Endpoint shape

- POST /ingest/{endpoint_id}

- Headers:

  - Idempotency-Key: <uuid>

  - traceparent: ... (optional; SDK should send)

  - x-obs-producer-service-urn: ... (SDK sets)

- Body:

  - JSON payload per endpoint contract

Gateway returns

- 202 Accepted (or 200 OK depending on semantics)

- response includes:

  - ingestion_request_id

  - mapping_id

  - schema_id / schema_version

  - kafka_topic (optional to expose)

  - traceparent (if gateway created it)

### D2. New core event: IngestionDecisionEvent

event_type: IngestionDecisionEvent

event_version: 1

timestamp: "2026-01-03T12:01:02Z"

endpoint_id: "orders_enriched_v1"

producer_service_urn: "urn:svc:prod:commerce:orders-api"

decision:

status: "ACCEPTED"   # or REJECTED

reason_code: "SCHEMA_INCOMPATIBLE" # enum

details: "field total_amount expected double"

correlation:

trace:

trace_id: "..."

traceparent: "..."

handoff:

kafka:

topic: "orders_enriched"

mapping_id: "map-orders-enriched-v7"

schema:

schema_id: "sr:orders_enriched"

version: 42

contract_id: "contract:orders_enriched"

latency_ms: 18

This event is pure gold for RCA, MTTD, and false-alert reduction.

## Key architectural decisions to lock in (so devs don’t diverge)

- Gateway is the only allowed producer to Kafka for in-scope domains (exceptions must be explicit).

- All Kafka records must carry the correlation header set injected by gateway.

- All contracts live in one registry model even if stored in Git (GitOps-backed).

- Neptune graph must model “endpoint” as a first-class node, not just service/topic/table.

- Incident context cache is mandatory for <2 minute query latency (don’t rely on graph traversals alone).

## What I’ll produce next as the “implementation pack” (dev-ready)

If you say “yes”, I will generate the following in the next response (still Mermaid-only diagrams, no fluff):

- Neptune graph schema v1

  - vertex labels + edge labels + required properties

  - example traversals for blast radius + root cause ranking

- Gateway spec

  - request/response contracts

  - caching strategy

  - idempotency model

  - error taxonomy (reason codes)

  - performance SLOs

- Landing config schema

  - YAML/JSON schema for “topic → delta table” mappings

  - how it binds to contracts + DQ packs + SLOs

- Progressive gate rules

  - exact warn/soft-fail/hard-fail criteria per phase for Tier-1

To tailor these precisely: tell me what you want the gateway runtime to be (choose one and I’ll assume it):

- EKS, ECS/Fargate, or API Gateway + Lambda (I’ll default to ECS/Fargate for predictable latency and throughput).

Perfect — EKS it is. Below is the dev-ready implementation pack for the updated Option D architecture with the Central Stream Ingestion Gateway on EKS, plus the Neptune graph schema, Delta landing config schema, and progressive gate rules.

## 1) Neptune Graph Schema v1

### 1.1 Vertex labels

Asset + Runtime + Governance

- Service
Required props: urn, name, domain, env, owner_team

- Endpoint (Gateway REST endpoint as first-class node)
Required: urn, endpoint_id, env, auth_mode, tier

- KafkaTopic
Required: urn, cluster, topic, env, tier

- DeltaTable
Required: urn, env, layer (bronze/silver/gold/features), owner_team, tier

- Column (optional v1, but recommended because you require column lineage)
Required: urn, name, parent_asset_urn

- Contract
Required: id, asset_urn, tier, policy_hash, owner_team, status

- SchemaVersion
Required: schema_id, version, fingerprint, format (avro/json/proto), created_ts

- MappingSpec (field mappings, endpoint→topic and topic→consumer/model)
Required: id, source_urn, target_urn, version, hash, status

- Run (generic runtime execution)
Required: urn, system (gateway/airflow/spark/consumer), run_id, start_ts, status

- Deployment
Required: urn, service_urn, build_id, deploy_id, ts

- Incident
Required: id, severity, status, start_ts, detected_ts, primary_signal

- Signal (signal type definition)
Required: id, type (freshness/volume/dq/drift/contract/anomaly/cost), scope (asset/column)

- SignalState (current state snapshot)
Required: id, signal_id, asset_urn, state (OK/WARN/ALERT), ts, score

- Evidence (atomic facts used in RCA ranking)
Required: id, kind, ts, summary, confidence, pointer_type (link/s3/ref)

### 1.2 Edge labels

Topology

- CALLS : Service -> Endpoint (service uses gateway endpoint)

- PUBLISHES_TO : Endpoint -> KafkaTopic

- CONSUMES_FROM : Service(or Consumer) -> KafkaTopic

- LANDS_IN : KafkaTopic -> DeltaTable

- DERIVES_FROM : DeltaTable -> DeltaTable (silver from bronze, etc.)

- HAS_COLUMN : DeltaTable -> Column

- COLUMN_DERIVES_FROM : Column -> Column (column lineage)

Governance

- GOVERNED_BY : Asset -> Contract

- USES_SCHEMA : Endpoint|KafkaTopic|DeltaTable -> SchemaVersion

- COMPATIBLE_WITH : SchemaVersion -> SchemaVersion (directional)

- SUPERSEDED_BY : SchemaVersion -> SchemaVersion

- TRANSFORMS_USING : Endpoint|Service|SparkJob -> MappingSpec

Runtime + Incident

- EXECUTED_AS : Service|Endpoint -> Run

- PRODUCED_RUN : Deployment -> Run

- AFFECTS : Incident -> Asset (blast radius membership)

- TRIGGERED_BY : Incident -> SignalState

- SUPPORTED_BY : Incident -> Evidence

- EVIDENCE_OF : Evidence -> Run|Deployment|SchemaVersion|Contract|MappingSpec|Asset

### 1.3 URN conventions (must be stable)

- Service: urn:svc:<env>:<domain>:<service>

- Endpoint: urn:endpoint:<env>:<gateway>:<endpoint_id>

- Topic: urn:kafka:<env>:<cluster>:<topic>

- Table: urn:delta:<env>:<account>:<region>:<layer>:<table_name_or_path>

- Column: urn:col:<asset_urn>:<col_name>

- Run: urn:run:<system>:<env>:<run_id>

- Deployment: urn:deploy:<env>:<service_urn>:<deploy_id>

### 1.4 Blast radius traversal (pattern)

Incident → impacted assets

- Start at Incident

- Traverse:

  - AFFECTS (already computed) OR compute via:

  - TRIGGERED_BY -> SignalState(asset_urn) -> Asset

  - expand via topology edges:

    - from a failing KafkaTopic, traverse LANDS_IN to tables and DERIVES_FROM downstream

    - from failing DeltaTable, traverse downstream DERIVES_FROM

### 1.5 Root-cause candidate traversal (pattern)

Evidence anchors (highest signal-to-noise for your model)

- recent Deployment affecting Gateway or producer services

- recent SchemaVersion changes with incompatible edges

- recent MappingSpec updates

- IngestionDecisionEvent spikes (rejections/latency)

- consumer error spans correlated to the same topic/commit window

## 2) Ingestion Gateway Spec (EKS)

### 2.1 Responsibilities (non-negotiable)

- AuthN/Z + tenant isolation + quotas

- Contract/schema resolution and enforcement

- Mapping resolution (endpoint → topic schema)

- Correlation injection (Hybrid Correlation Model)

- Idempotency + dedupe

- DLQ + replay hooks

- OTel-first telemetry (traces/metrics/logs)

- Publish to Kafka (managed producer)

### 2.2 EKS deployment model (reference)

Pods

- ingestion-gateway (stateless) — HPA on RPS/latency

- schema-contract-cache (optional sidecar or shared in-process cache)

- otel-collector (DaemonSet recommended) or gateway exports OTLP to central collector

Ingress

- AWS Load Balancer Controller (ALB Ingress)

- WAF optional for external exposure

Networking

- Private subnets, VPC-native

- MSK access via VPC endpoints / security groups

Scaling

- HPA target:

  - P95 request latency

  - CPU

  - in-flight requests

- Pod disruption budgets for stability

### 2.3 REST API

POST /ingest/{endpoint_id}

Headers

- Authorization: ...

- Idempotency-Key: <uuid> (required for Tier-1)

- traceparent: ... (optional; SDK should send)

- x-obs-producer-service-urn: ... (required for Tier-1; SDK sets)

Response (202)

- ingestion_request_id

- endpoint_id

- mapping_id

- schema_id, schema_version

- topic_urn (optional; internal visibility ok)

- traceparent (echo or newly created)

### 2.4 Contract + schema resolution

Hot path target: single-digit ms cache hit.

Resolution order

- (endpoint_id, env) → ContractID, SchemaID, MappingID, TopicURN

- Validate payload against schema + contract policy

- Enforce compatibility policy:

  - compare against N-1 and contract’s compatibility expectation

  - support migration windows (dual-accept / dual-publish policy)

Caching

- L1: in-process (TTL 60s–300s)

- L2: ElastiCache/Redis or DynamoDB DAX (optional)

- Source of truth: GitOps + registry service (internal)

### 2.5 Idempotency + dedupe

Key: (producer_service_urn, endpoint_id, idempotency_key)

Storage: DynamoDB table IngestionIdempotency

- PK: producer_service_urn#endpoint_id

- SK: idempotency_key

- Attributes: status, kafka_offsets[], first_seen_ts, response_hash

- TTL: 24h (configurable)

Behavior:

- same key + same payload hash ⇒ return prior response

- same key + different payload hash ⇒ 409 Conflict (Tier-1), 4xx with reason code

### 2.6 Kafka publishing rules

Gateway injects required headers:

- traceparent

- x-obs-ingestion-request-id

- x-obs-endpoint-urn

- x-obs-mapping-id

- x-obs-contract-id

- x-obs-schema-id

- x-obs-schema-version

- x-obs-producer-service-urn

- x-obs-gateway-build-id

- x-obs-gateway-deploy-id

Partition strategy:

- default: stable hash on message_key (derived from contract key fields)

- configurable per endpoint

### 2.7 DLQ + replay

On reject:

- respond 4xx (no Kafka write)

- emit IngestionDecisionEvent (REJECTED)

- optionally write payload metadata only to S3 for audit (no sensitive data)

On publish failure:

- emit IngestionDecisionEvent (FAILED_TRANSIENT)

- write record envelope to S3 “replay bucket”

- replay controller can re-attempt publish with original headers

### 2.8 Observability SLOs (gateway)

- P95 ingestion latency target per endpoint tier

- Reject rate baseline + anomaly detection

- Producer-specific error budget (top offenders)

- Kafka publish latency and error rate

- Cache hit ratio

Overhead rule:

- gateway does the heavy work so producers stay under the <10% overhead constraint.

## 3) Delta Landing Config Schema (topic → delta via configuration)

### 3.1 Config object (YAML)

version: 1

env: prod

landing:

- name: orders_enriched_to_bronze

topic_urn: urn:kafka:prod:msk-main:orders_enriched

consumer_group: delta-landing-orders-enriched

target:

delta_table_urn: urn:delta:prod:123456789012:us-east-1:bronze:orders_enriched

mode: append              # append | upsert | merge

checkpoint_s3: s3://<bucket>/checkpoints/orders_enriched/

partition_by: [event_date]

schema_evolution:

policy: contract_driven # contract_driven | permissive | strict

migration_window_days: 14

contract:

contract_id: contract:orders_enriched

tier: tier1

slo:

freshness_minutes: 15

max_late_minutes: 60

volume:

expected_daily_min: 1000000

expected_daily_max: 20000000

dq:

engine: deequ

pack: tier1_baseline_v1

fail_policy: soft_fail    # warn | soft_fail | hard_fail

lineage:

emit_openlineage: true

dataset_urns:

input: [urn:kafka:prod:msk-main:orders_enriched]

output: [urn:delta:prod:...:bronze:orders_enriched]

correlation:

required_headers:

- traceparent

- x-obs-ingestion-request-id

- x-obs-schema-id

- x-obs-schema-version

- x-obs-mapping-id

alerting:

destination: newrelic

severity_map:

contract_violation: high

dq_fail: medium

freshness_breach: high

### 3.2 Landing service behavior

- Reads config, subscribes to topic

- Validates required headers (Tier-1)

- Writes to Delta with checkpointing

- Emits:

  - OpenLineage run events

  - Deequ results

  - LandingOutcomeEvent (rows, bytes, commit version, latency)

- Updates Neptune edges:

  - KafkaTopic -> DeltaTable (LANDS_IN)

  - attach schema/version and commit metadata for RCA

## 4) Progressive Gate Rules (pull → push, Tier-1 focused)

### 4.1 Gate levels

- G0: Visibility-only (pull via value)

- G1: Warn-only

- G2: Soft-fail (blocks promotions for Tier-1, not deploy)

- G3: Hard-fail (blocks deploy/publish path for Tier-1)

### 4.2 What is gated where (key change with gateway)

Most enforcement happens in gateway + landing config, not in every producer repo.

#### Producer repo (microservice)

- G0: SDK adoption recommended, dashboards visible

- G1: CI warns if missing:

  - producer service URN

  - ingestion endpoint reference

  - idempotency key usage

- G2: For Tier-1 services, block merge if:

  - not using ingestion SDK for configured domains (exception list allowed)

- G3: For Tier-1, block release if:

  - missing x-obs-producer-service-urn injection (SDK enforces)

  - missing trace propagation

#### Gateway (runtime enforcement)

- G1: Accept but emit warnings for:

  - missing non-critical optional fields

  - schema evolution within policy

- G2: Soft-reject (configurable per endpoint) for:

  - schema incompatibility vs N-1 under contract policy

  - missing idempotency key (Tier-1)

  - missing producer URN (Tier-1)

- G3: Hard-reject for Tier-1:

  - contract required fields missing

  - forbidden breaking change without migration window approval

  - payload fails schema validation

  - mapping_id mismatch / stale mapping

#### Landing service (runtime enforcement)

- G1: Warn if required headers missing (non–Tier-1)

- G2: Soft-fail if:

  - freshness SLO breach for Tier-1 persists beyond grace

  - Deequ pack fails (medium severity)

- G3: Hard-fail publish to curated layers (silver/gold/features) if:

  - DQ hard checks fail

  - contract evaluation fails

  - drift policy violated (wrong schema/version) for Tier-1

### 4.3 Gate progression timeline (recommended)

- Weeks 0–2: G0 → G1

- Weeks 3–6: Tier-1 endpoints to G2

- Weeks 7–10: Tier-1 curated publish steps to G3

- Non–Tier-1 remains G0/G1 until they opt in

## 5) Evidence scoring model for Copilot (for ranking root cause)

This is the deterministic part that makes Copilot trusted:

Candidate types and default weights

- Schema incompatibility spike at gateway: 0.9

- Recent gateway deployment + correlated latency/reject change: 0.85

- MappingSpec update within incident window: 0.8

- Consumer error spans correlated to same topic + schema version: 0.75

- Deequ failure first occurrence + upstream change: 0.7

- Freshness/volume anomaly without upstream changes: 0.5 (often downstream/backlog)

Copilot returns:

- top candidates with linked Evidence nodes

- recommended action mapped from reason codes + runbooks

## 6) Diagrams developers will use daily

### 6.1 “Contract enforcement spine” (where prevention happens)

flowchart TB

A["Producer Service\n(uses REST SDK)"] --> B["Gateway on EKS\nAuth + Contract + Schema + Mapping + Correlation"]

B --> C["Kafka/MSK\nManaged produce"]

C --> D["Landing Service\nConfig-driven → Delta"]

D --> E["Curated Layers\n(Silver/Gold/Features)"]

B -. emits .-> S["IngestionDecisionEvent\n(accept/reject + reason)"]

D -. emits .-> Q["LandingOutcomeEvent\n(commit + rows + latency)"]

E -. gated .-> G["Promotion Gates\nDQ/Contract/Drift"]

## 7) Immediate build backlog (team-ready)

### Sprint 1 (Steel-thread)

- Neptune schema v1 (labels/edges above) + minimal traversals

- Gateway on EKS:

  - REST endpoint + auth

  - contract/schema/mapping resolution + caching

  - header injection + publish to one topic

  - idempotency DDB table

  - IngestionDecisionEvent

- Landing service config parser + one topic → bronze delta

- OTel collector + Signal Router minimal ingestion

- RCA Context Builder v1:

  - incident context cache (DDB)

  - basic root-cause ranking using gateway evidence

### Sprint 2 (Phase-1 completeness)

- Add schema compatibility vs N-1 + migration window policy

- Add MappingSpec versioning + CI lint

- Add Deequ Tier-1 baseline pack + runtime emission

- Add column lineage attachment into Neptune for Spark/Delta paths

If you want, I can also generate the exact Neptune property keys, example Gremlin queries for (a) blast radius and (b) top 3 root cause candidates, plus a minimal OpenAPI spec for the gateway and the canonical event JSON Schemas (SignalEvent, IngestionDecisionEvent, LandingOutcomeEvent).

Absolutely — below are:

- Exact Neptune (Gremlin) property keys + indexes guidance

- Example Gremlin queries for blast radius and top root-cause candidates

- Minimal OpenAPI spec for the EKS Ingestion Gateway

- Canonical JSON Schemas for key events:

  - SignalEvent (base)

  - IngestionDecisionEvent

  - LandingOutcomeEvent

## 1) Neptune schema details

### 1.1 Vertex labels + required property keys

Service

- label: Service

- keys:

  - urn (PK-ish)

  - name

  - domain

  - env

  - owner_team

  - tier (tier1/tier2/tier3)

  - created_ts

Endpoint

- label: Endpoint

- keys:

  - urn

  - endpoint_id

  - env

  - gateway_name

  - auth_mode (iam/jwt/mtls)

  - tier

  - status (active/deprecated)

  - created_ts

KafkaTopic

- label: KafkaTopic

- keys:

  - urn

  - env

  - cluster

  - topic

  - tier

  - created_ts

DeltaTable

- label: DeltaTable

- keys:

  - urn

  - env

  - layer (bronze/silver/gold/features)

  - owner_team

  - tier

  - physical_location (s3 path or catalog id)

  - created_ts

Column

- label: Column

- keys:

  - urn (e.g., urn:col:<table_urn>:)

  - name

  - parent_asset_urn

  - data_type (optional)

  - created_ts

Contract

- label: Contract

- keys:

  - id

  - asset_urn

  - tier

  - policy_hash

  - owner_team

  - status (active/deprecated)

  - created_ts

  - updated_ts

SchemaVersion

- label: SchemaVersion

- keys:

  - schema_id

  - version (int)

  - fingerprint (hash)

  - format (avro/json/proto)

  - created_ts

MappingSpec

- label: MappingSpec

- keys:

  - id

  - source_urn

  - target_urn

  - version

  - hash

  - status (active/deprecated)

  - created_ts

Run

- label: Run

- keys:

  - urn (urn:run:gateway:prod:)

  - system (gateway/airflow/spark/consumer/landing)

  - env

  - run_id

  - start_ts

  - end_ts (optional)

  - status (started/succeeded/failed)

  - correlation_trace_id (optional but helpful)

Deployment

- label: Deployment

- keys:

  - urn

  - service_urn

  - build_id

  - deploy_id

  - ts

Incident

- label: Incident

- keys:

  - id

  - env

  - severity (sev1/sev2/sev3)

  - status (open/mitigating/resolved)

  - start_ts

  - detected_ts

  - resolved_ts (optional)

  - primary_signal_type

SignalState

- label: SignalState

- keys:

  - id (signalstate id)

  - signal_type (freshness/volume/dq/drift/contract/anomaly/cost)

  - asset_urn

  - scope (asset/column)

  - state (OK/WARN/ALERT)

  - score (0..1)

  - ts

Evidence

- label: Evidence

- keys:

  - id

  - env

  - kind (schema_incompat_spike, deploy_change, mapping_change, consumer_errors, dq_fail, freshness_breach, volume_anomaly, cost_spike, etc.)

  - ts

  - summary

  - confidence (0..1)

  - weight (0..1)

  - pointer_type (link/s3/ref)

  - pointer (url or s3 uri or id)

### 1.2 Edge labels + required properties

Topology

- CALLS (Service → Endpoint): env, created_ts

- PUBLISHES_TO (Endpoint → KafkaTopic): env, created_ts

- CONSUMES_FROM (Service → KafkaTopic): env, created_ts

- LANDS_IN (KafkaTopic → DeltaTable): env, created_ts

- DERIVES_FROM (DeltaTable → DeltaTable): env, created_ts

- HAS_COLUMN (DeltaTable → Column): env, created_ts

- COLUMN_DERIVES_FROM (Column → Column): env, created_ts, transform (optional)

Governance

- GOVERNED_BY (Asset → Contract): env, created_ts

- USES_SCHEMA (Endpoint|KafkaTopic|DeltaTable → SchemaVersion): env, created_ts

- COMPATIBLE_WITH (SchemaVersion → SchemaVersion): env, created_ts, compat (backward/forward/full)

- SUPERSEDED_BY (SchemaVersion → SchemaVersion): env, created_ts

- TRANSFORMS_USING (Endpoint|Service|Run → MappingSpec): env, created_ts

Runtime + Incidents

- EXECUTED_AS (Service|Endpoint → Run): env, created_ts

- PRODUCED_RUN (Deployment → Run): env, created_ts

- AFFECTS (Incident → Asset): env, created_ts, confidence

- TRIGGERED_BY (Incident → SignalState): env, created_ts

- SUPPORTED_BY (Incident → Evidence): env, created_ts

- EVIDENCE_OF (Evidence → Run|Deployment|SchemaVersion|Contract|MappingSpec|Asset): env, created_ts

### 1.3 Index guidance (Neptune reality check)

Neptune doesn’t give you “relational-style indexes” the same way Postgres does; performance comes from:

- high-selectivity properties used early in traversals

- limiting fan-out via edge directionality and time windows

- (optionally) Materialized views in DynamoDB for the hottest questions (which you’re already doing via IncidentContextCache)

That said, standardize lookup keys and always start traversals from:

- Incident.id

- Asset.urn

- Run.urn / Run.run_id

- SchemaVersion.(schema_id, version)

- MappingSpec.id

- Evidence.kind + time window

## 2) Gremlin queries (Neptune)

Assumption: you are using Gremlin in Neptune and storing timestamps as ISO8601 strings or epoch millis. If epoch millis, comparisons are easier.

### 2.1 Blast radius: from an incident → impacted assets (explicit edges)

g.V().hasLabel('Incident').has('id', incidentId).

outE('AFFECTS').as('e').

inV().as('asset').

project('asset_urn','asset_label','confidence').

by(coalesce(values('urn'), values('id'))).

by(label()).

by(select('e').values('confidence')).

order().by('confidence', decr).

limit(200)

### 2.2 Blast radius: compute from a failing asset via topology expansion (fallback)

Example: start from a topic and find downstream tables (landing + derived):

g.V().has('KafkaTopic','urn', topicUrn).

repeat(out('LANDS_IN','DERIVES_FROM')).emit().

hasLabel('DeltaTable').

dedup().

valueMap('urn','layer','tier','owner_team')

### 2.3 Root-cause candidates: top evidence for an incident (ranked)

g.V().has('Incident','id', incidentId).

out('SUPPORTED_BY').

hasLabel('Evidence').

project('evidence_id','kind','weight','confidence','ts','summary','pointer').

by(values('id')).

by(values('kind')).

by(values('weight')).

by(values('confidence')).

by(values('ts')).

by(values('summary')).

by(values('pointer')).

order().

by(math('weight * confidence'), decr).

limit(10)

### 2.4 Root-cause candidates: evidence anchored to gateway rejects in the incident window

Assume incident has start_ts and detected_ts and Evidence stores kind=schema_incompat_spike etc.

g.V().has('Incident','id', incidentId).as('inc').

project('start','detected').

by(values('start_ts')).

by(values('detected_ts')).as('win').

select('inc').

out('SUPPORTED_BY').

has('kind', within('schema_incompat_spike','gateway_reject_spike','gateway_latency_spike')).

order().by('ts', decr).

limit(20).

valueMap(true)

### 2.5 “What changed?” query: deployments near incident start affecting gateway

g.V().has('Incident','id', incidentId).values('start_ts').as('t0').

g.V().hasLabel('Deployment').

has('service_urn', within(g.V().has('Endpoint','urn', gatewayEndpointUrn).values('urn'))). // optional pattern

order().by('ts', decr).

limit(20).

valueMap(true)

(If you model gateway as a Service too: service_urn = urn:svc:prod:platform:stream-gateway.)

### 2.6 Schema drift chain: show schema evolution and compatibility edges

g.V().hasLabel('SchemaVersion').has('schema_id', schemaId).has('version', ver).

union(

identity(),

out('SUPERSEDED_BY').path(),

out('COMPATIBLE_WITH').path()

)

### 2.7 Field-level blast radius: from a column to downstream columns

g.V().has('Column','urn', columnUrn).

repeat(out('COLUMN_DERIVES_FROM')).emit().

dedup().

valueMap('urn','name','parent_asset_urn')

## 3) Minimal OpenAPI spec (Gateway)

openapi: 3.0.3

info:

title: Stream Ingestion Gateway API

version: 1.0.0

servers:

- url: https://{host}

variables:

host:

default: ingest.company.internal

paths:

/ingest/{endpoint_id}:

post:

summary: Ingest an event into the managed streaming pipeline

parameters:

- name: endpoint_id

in: path

required: true

schema: { type: string }

- name: Idempotency-Key

in: header

required: false

schema: { type: string }

description: Required for Tier-1 endpoints. Used for dedupe.

- name: traceparent

in: header

required: false

schema: { type: string }

description: W3C trace context header. If absent, gateway creates a trace.

- name: x-obs-producer-service-urn

in: header

required: false

schema: { type: string }

description: Required for Tier-1 endpoints (usually set by SDK).

requestBody:

required: true

content:

application/json:

schema:

type: object

description: Payload must conform to the endpoint's contract schema.

additionalProperties: true

responses:

"202":

description: Accepted for publishing to Kafka

headers:

traceparent:

schema: { type: string }

description: Echoed or newly created trace context

content:

application/json:

schema:

$ref: "#/components/schemas/IngestAcceptedResponse"

"400":

description: Contract/schema validation failed

content:

application/json:

schema:

$ref: "#/components/schemas/IngestRejectedResponse"

"409":

description: Idempotency conflict (same key, different payload)

content:

application/json:

schema:

$ref: "#/components/schemas/IngestRejectedResponse"

"401":

description: Unauthorized

"403":

description: Forbidden

"429":

description: Rate limited / quota exceeded

content:

application/json:

schema:

$ref: "#/components/schemas/IngestRejectedResponse"

"500":

description: Transient failure; retry may succeed

content:

application/json:

schema:

$ref: "#/components/schemas/IngestRejectedResponse"

components:

schemas:

IngestAcceptedResponse:

type: object

required: [ingestion_request_id, endpoint_id, mapping_id, schema_id, schema_version, decision]

properties:

ingestion_request_id: { type: string }

endpoint_id: { type: string }

mapping_id: { type: string }

contract_id: { type: string }

schema_id: { type: string }

schema_version: { type: integer }

topic_urn: { type: string }

decision:

type: object

required: [status]

properties:

status: { type: string, enum: [ACCEPTED] }

warnings:

type: array

items: { type: string }

IngestRejectedResponse:

type: object

required: [endpoint_id, decision]

properties:

endpoint_id: { type: string }

ingestion_request_id: { type: string }

decision:

type: object

required: [status, reason_code]

properties:

status: { type: string, enum: [REJECTED, FAILED_TRANSIENT] }

reason_code:

type: string

enum:

- SCHEMA_INVALID

- SCHEMA_INCOMPATIBLE

- CONTRACT_VIOLATION

- MAPPING_NOT_FOUND

- IDP_KEY_REQUIRED

- IDP_CONFLICT

- QUOTA_EXCEEDED

- AUTH_FAILED

- TRANSIENT_ERROR

details: { type: string }

traceparent: { type: string }

## 4) JSON Schemas (Canonical Events)

### 4.1 Base SignalEvent schema (shared envelope)

{

"$id": "https://company.internal/schemas/signal-event.json",

"$schema": "https://json-schema.org/draft/2020-12/schema",

"title": "SignalEvent",

"type": "object",

"required": ["event_type", "event_version", "timestamp", "env", "correlation"],

"properties": {

"event_type": { "type": "string" },

"event_version": { "type": "integer", "minimum": 1 },

"timestamp": { "type": "string", "format": "date-time" },

"env": { "type": "string" },

"producer": {

"type": "object",

"properties": {

"service_urn": { "type": "string" },

"build_id": { "type": "string" },

"deploy_id": { "type": "string" }

},

"additionalProperties": false

},

"asset": {

"type": "object",

"properties": {

"asset_urn": { "type": "string" },

"asset_type": { "type": "string", "enum": ["Service","Endpoint","KafkaTopic","DeltaTable","Column"] }

},

"additionalProperties": false

},

"correlation": {

"type": "object",

"required": ["trace"],

"properties": {

"trace": {

"type": "object",

"properties": {

"trace_id": { "type": "string" },

"span_id": { "type": "string" },

"traceparent": { "type": "string" }

},

"additionalProperties": false

},

"handoff": {

"type": "object",

"properties": {

"kafka": {

"type": "object",

"properties": {

"topic": { "type": "string" },

"partition": { "type": "integer" },

"offset": { "type": "integer" },

"message_key": { "type": "string" },

"mapping_id": { "type": "string" }

},

"additionalProperties": false

},

"airflow": {

"type": "object",

"properties": {

"dag_id": { "type": "string" },

"run_id": { "type": "string" },

"task_id": { "type": "string" },

"try_number": { "type": "integer" }

},

"additionalProperties": false

},

"spark": {

"type": "object",

"properties": {

"application_id": { "type": "string" }

},

"additionalProperties": false

},

"delta": {

"type": "object",

"properties": {

"table_urn": { "type": "string" },

"commit_version": { "type": "integer" },

"txn_id": { "type": "string" }

},

"additionalProperties": false

}

},

"additionalProperties": false

},

"deploy": {

"type": "object",

"properties": {

"producer_service_urn": { "type": "string" },

"gateway_build_id": { "type": "string" },

"gateway_deploy_id": { "type": "string" }

},

"additionalProperties": false

}

},

"additionalProperties": false

}

},

"additionalProperties": true

}

### 4.2 IngestionDecisionEvent schema

{

"$id": "https://company.internal/schemas/ingestion-decision-event.json",

"$schema": "https://json-schema.org/draft/2020-12/schema",

"title": "IngestionDecisionEvent",

"allOf": [

{ "$ref": "https://company.internal/schemas/signal-event.json" }

],

"type": "object",

"required": ["event_type", "endpoint_id", "decision", "latency_ms"],

"properties": {

"event_type": { "const": "IngestionDecisionEvent" },

"endpoint_id": { "type": "string" },

"ingestion_request_id": { "type": "string" },

"contract_id": { "type": "string" },

"schema": {

"type": "object",

"properties": {

"schema_id": { "type": "string" },

"version": { "type": "integer" },

"fingerprint": { "type": "string" }

},

"additionalProperties": false

},

"decision": {

"type": "object",

"required": ["status"],

"properties": {

"status": { "type": "string", "enum": ["ACCEPTED", "REJECTED", "FAILED_TRANSIENT"] },

"reason_code": {

"type": "string",

"enum": [

"SCHEMA_INVALID",

"SCHEMA_INCOMPATIBLE",

"CONTRACT_VIOLATION",

"MAPPING_NOT_FOUND",

"IDP_KEY_REQUIRED",

"IDP_CONFLICT",

"QUOTA_EXCEEDED",

"AUTH_FAILED",

"TRANSIENT_ERROR"

]

},

"details": { "type": "string" }

},

"additionalProperties": false

},

"latency_ms": { "type": "integer", "minimum": 0 }

}

}

### 4.3 LandingOutcomeEvent schema

{

"$id": "https://company.internal/schemas/landing-outcome-event.json",

"$schema": "https://json-schema.org/draft/2020-12/schema",

"title": "LandingOutcomeEvent",

"allOf": [

{ "$ref": "https://company.internal/schemas/signal-event.json" }

],

"type": "object",

"required": ["event_type", "landing_job", "target", "outcome"],

"properties": {

"event_type": { "const": "LandingOutcomeEvent" },

"landing_job": {

"type": "object",

"required": ["name", "consumer_group", "topic_urn"],

"properties": {

"name": { "type": "string" },

"consumer_group": { "type": "string" },

"topic_urn": { "type": "string" }

},

"additionalProperties": false

},

"target": {

"type": "object",

"required": ["delta_table_urn", "layer"],

"properties": {

"delta_table_urn": { "type": "string" },

"layer": { "type": "string", "enum": ["bronze","silver","gold","features"] },

"checkpoint_s3": { "type": "string" }

},

"additionalProperties": false

},

"schema": {

"type": "object",

"properties": {

"schema_id": { "type": "string" },

"version": { "type": "integer" }

},

"additionalProperties": false

},

"outcome": {

"type": "object",

"required": ["status", "rows_written", "bytes_written", "duration_ms"],

"properties": {

"status": { "type": "string", "enum": ["SUCCEEDED","FAILED","PARTIAL"] },

"rows_written": { "type": "integer", "minimum": 0 },

"bytes_written": { "type": "integer", "minimum": 0 },

"duration_ms": { "type": "integer", "minimum": 0 },

"delta_commit_version": { "type": "integer" },

"error_code": { "type": "string" },

"error_details": { "type": "string" }

},

"additionalProperties": false

}

}

}

## Bonus: minimal Gremlin “upsert” patterns (so ingestion doesn’t create duplicates)

### Upsert an asset by URN (pattern)

def upsertByUrn = { label, urn, props ->

g.V().hasLabel(label).has('urn', urn).fold().

coalesce(

unfold(),

addV(label).property('urn', urn).property('created_ts', props.created_ts)

).

sideEffect(props.each { k, v -> if (k != 'created_ts') it.property(k, v) }).

next()

}

(You’d do this in code using Gremlin client; Neptune doesn’t support stored procedures.)

## What I recommend you implement next (so teams don’t stall)

- Gateway OpenAPI + SDK (even a thin one)

- Neptune writers: topology edges + ingestion evidence edges first

- DynamoDB IncidentContextCache: precompute “top evidence + blast radius summary”

- Copilot v1: only ranked candidates + linked evidence (don’t overreach)

If you want, I can now produce:

- Example Gremlin traversals packaged as named queries (for your RCA API)

- A minimal “Graph Writer” contract (idempotent writes, retry semantics)

- The DynamoDB cache item shapes (so you hit <2 min consistently)

Below is a comprehensive, implementation-ready event catalog for your Signal Factory, organized by domain (Gateway, Runtime, Data Signals, Governance, Incident/RCA). For each event type you get:

- Purpose

- Schema definition (required fields + key optional fields)

- Clear JSON example

All events share a common envelope so ingestion/routing/indexing stays uniform.

## 0) Common Event Envelope (Base Schema)

### Purpose

Standardize routing, correlation, indexing, and redaction rules across all producers.

### Base schema (applies to every event)

{

"event_type": "string",

"event_version": 1,

"event_id": "uuid",

"timestamp": "2026-01-03T12:01:02Z",

"env": "prod",

"producer": {

"component": "string",

"service_urn": "urn:svc:prod:domain:service",

"build_id": "gitsha:...",

"deploy_id": "string"

},

"asset": {

"asset_urn": "urn:...",

"asset_type": "Service|Endpoint|KafkaTopic|DeltaTable|Column"

},

"correlation": {

"trace": { "traceparent": "00-...-...-01", "trace_id": "hex", "span_id": "hex" },

"handoff": {

"ingestion_request_id": "req-...",

"endpoint_urn": "urn:endpoint:...",

"kafka": { "topic_urn": "urn:kafka:...", "partition": 1, "offset": 100, "mapping_id": "map-..." },

"airflow": { "dag_id": "d", "run_id": "r", "task_id": "t", "try_number": 1 },

"spark": { "application_id": "app-..." },

"delta": { "table_urn": "urn:delta:...", "commit_version": 123 }

},

"deploy": {

"producer_service_urn": "urn:svc:prod:domain:caller",

"gateway_build_id": "gitsha:...",

"gateway_deploy_id": "string"

}

},

"labels": { "tier": "tier1", "domain": "commerce" }

}

# A) Gateway & Streaming Control Plane Events

## 1) IngestionRequestReceived

### Purpose

Track inbound request volume, caller identity, endpoint, request size. Useful for MTTD and latency.

### Schema (core fields)

- required: endpoint_id, request_size_bytes

- optional: idempotency_key_hash

### Example

{

"event_type": "IngestionRequestReceived",

"event_version": 1,

"event_id": "a3b9d8c0-0c2f-4f5a-8df7-6d8d1a7f0a11",

"timestamp": "2026-01-03T12:10:01Z",

"env": "prod",

"producer": { "component": "stream-gateway", "service_urn": "urn:svc:prod:platform:stream-gateway" },

"asset": { "asset_type": "Endpoint", "asset_urn": "urn:endpoint:prod:stream-gateway:orders_enriched_v1" },

"endpoint_id": "orders_enriched_v1",

"request_size_bytes": 1420,

"correlation": { "trace": { "traceparent": "00-4bf9...-00f0...-01" }, "handoff": { "ingestion_request_id": "req-9f1" } }

}

## 2) IngestionDecisionEvent

### Purpose

Canonical accept/reject/failed decision with reason codes (RCA gold).

### Schema

- required: endpoint_id, decision.status, latency_ms

- when rejected: decision.reason_code, decision.details

### Example (rejected)

{

"event_type": "IngestionDecisionEvent",

"event_version": 1,

"event_id": "0c7e9e3d-2a8a-4fa6-87f2-0a8c6b45cbd0",

"timestamp": "2026-01-03T12:10:02Z",

"env": "prod",

"producer": { "component": "stream-gateway", "service_urn": "urn:svc:prod:platform:stream-gateway" },

"asset": { "asset_type": "Endpoint", "asset_urn": "urn:endpoint:prod:stream-gateway:orders_enriched_v1" },

"endpoint_id": "orders_enriched_v1",

"contract_id": "contract:orders_enriched",

"schema": { "schema_id": "sr:orders_enriched", "version": 42, "fingerprint": "sha256:..." },

"decision": {

"status": "REJECTED",

"reason_code": "SCHEMA_INVALID",

"details": "total_amount expected double, got string"

},

"latency_ms": 16,

"correlation": {

"trace": { "traceparent": "00-4bf9...-00f0...-01" },

"handoff": { "ingestion_request_id": "req-9f1", "kafka": { "mapping_id": "map-orders-enriched-v7" } },

"deploy": { "producer_service_urn": "urn:svc:prod:commerce:orders-api" }

}

}

## 3) IngestionIdempotencyConflict

### Purpose

Detect “same idempotency key, different payload” (prevents silent corruption).

### Schema

- required: endpoint_id, idempotency_key_hash, conflict_reason

### Example

{

"event_type": "IngestionIdempotencyConflict",

"event_version": 1,

"event_id": "cc7b7a1a-5c45-4f7c-8f2c-2f2b43c6a8d0",

"timestamp": "2026-01-03T12:10:05Z",

"env": "prod",

"producer": { "component": "stream-gateway", "service_urn": "urn:svc:prod:platform:stream-gateway" },

"asset": { "asset_type": "Endpoint", "asset_urn": "urn:endpoint:prod:stream-gateway:orders_enriched_v1" },

"endpoint_id": "orders_enriched_v1",

"idempotency_key_hash": "sha256:7f2a...",

"conflict_reason": "SAME_KEY_DIFFERENT_PAYLOAD_HASH",

"correlation": { "trace": { "traceparent": "00-..." }, "handoff": { "ingestion_request_id": "req-9f1" } }

}

## 4) GatewayQuotaThrottled

### Purpose

Separate “data late” causes: producer overload vs consumer lag.

### Schema

- required: endpoint_id, quota_key, throttle_ms

### Example

{

"event_type": "GatewayQuotaThrottled",

"event_version": 1,

"event_id": "5a8c1a0a-46a6-4f44-9cda-0e3d5a6a7f21",

"timestamp": "2026-01-03T12:12:00Z",

"env": "prod",

"producer": { "component": "stream-gateway", "service_urn": "urn:svc:prod:platform:stream-gateway" },

"asset": { "asset_type": "Endpoint", "asset_urn": "urn:endpoint:prod:stream-gateway:orders_enriched_v1" },

"endpoint_id": "orders_enriched_v1",

"quota_key": "team:commerce",

"throttle_ms": 250

}

## 5) KafkaPublishOutcome

### Purpose

Capture broker publish latency/errors (gateway is the managed producer).

### Schema

- required: topic_urn, status, publish_latency_ms

- optional: partition, offset

### Example

{

"event_type": "KafkaPublishOutcome",

"event_version": 1,

"event_id": "2e0a3a8a-0f1f-4c3c-8c11-1b2d3c4e5f66",

"timestamp": "2026-01-03T12:10:02Z",

"env": "prod",

"producer": { "component": "stream-gateway", "service_urn": "urn:svc:prod:platform:stream-gateway" },

"asset": { "asset_type": "KafkaTopic", "asset_urn": "urn:kafka:prod:msk-main:orders_enriched" },

"topic_urn": "urn:kafka:prod:msk-main:orders_enriched",

"status": "SUCCEEDED",

"publish_latency_ms": 8,

"correlation": {

"trace": { "traceparent": "00-..." },

"handoff": { "ingestion_request_id": "req-9f1", "kafka": { "partition": 12, "offset": 998123, "mapping_id": "map-orders-enriched-v7" } }

}

}

# B) Runtime Pipeline Events (Consumers, Landing, Spark/Delta, Airflow)

## 6) ConsumerPollOutcome

### Purpose

Consumer health + errors tied to topic/partition.

### Schema

- required: consumer_group, topic_urn, status

- optional: error_code, records_polled

### Example

{

"event_type": "ConsumerPollOutcome",

"event_version": 1,

"event_id": "9a2e8f8a-12aa-4f0c-9c2d-1e2f3a4b5c6d",

"timestamp": "2026-01-03T12:15:00Z",

"env": "prod",

"producer": { "component": "delta-landing", "service_urn": "urn:svc:prod:platform:delta-landing" },

"asset": { "asset_type": "KafkaTopic", "asset_urn": "urn:kafka:prod:msk-main:orders_enriched" },

"consumer_group": "delta-landing-orders-enriched",

"topic_urn": "urn:kafka:prod:msk-main:orders_enriched",

"status": "SUCCEEDED",

"records_polled": 5000

}

## 7) LandingOutcomeEvent

### Purpose

Delta landing result, commit version, rows/bytes, latency.

### Schema

- required: landing_job, target, outcome

### Example

{

"event_type": "LandingOutcomeEvent",

"event_version": 1,

"event_id": "1b2c3d4e-5f6a-7b8c-9d0e-112233445566",

"timestamp": "2026-01-03T12:16:30Z",

"env": "prod",

"producer": { "component": "delta-landing", "service_urn": "urn:svc:prod:platform:delta-landing" },

"asset": { "asset_type": "DeltaTable", "asset_urn": "urn:delta:prod:123:us-east-1:bronze:orders_enriched" },

"landing_job": { "name": "orders_enriched_to_bronze", "consumer_group": "delta-landing-orders-enriched", "topic_urn": "urn:kafka:prod:msk-main:orders_enriched" },

"target": { "delta_table_urn": "urn:delta:prod:123:us-east-1:bronze:orders_enriched", "layer": "bronze", "checkpoint_s3": "s3://.../checkpoints/orders_enriched/" },

"schema": { "schema_id": "sr:orders_enriched", "version": 42 },

"outcome": { "status": "SUCCEEDED", "rows_written": 1200000, "bytes_written": 987654321, "duration_ms": 54000, "delta_commit_version": 18422 }

}

## 8) OpenLineageRunEvent

### Purpose

Normalized OpenLineage events (START/COMPLETE/FAIL). You can store raw OL too; this is the canonical one.

### Schema

- required: run, event_subtype, inputs[], outputs[]

### Example

{

"event_type": "OpenLineageRunEvent",

"event_version": 1,

"event_id": "d7a6b5c4-3e2f-1a0b-9c8d-7e6f5a4b3c2d",

"timestamp": "2026-01-03T12:20:00Z",

"env": "prod",

"producer": { "component": "spark-job", "service_urn": "urn:svc:prod:analytics:spark-standardize" },

"run": { "run_urn": "urn:run:spark:prod:app-170...", "system": "spark", "status": "STARTED" },

"event_subtype": "START",

"inputs": ["urn:delta:prod:...:bronze:orders_enriched"],

"outputs": ["urn:delta:prod:...:silver:orders_enriched_std"],

"correlation": { "trace": { "traceparent": "00-..." }, "handoff": { "spark": { "application_id": "app-170..." } } }

}

## 9) AirflowTaskRunEvent

### Purpose

Airflow run-level evidence (retries, duration, failure reason).

### Schema

- required: dag_id, task_id, run_id, status

### Example

{

"event_type": "AirflowTaskRunEvent",

"event_version": 1,

"event_id": "aa11bb22-cc33-dd44-ee55-ff6677889900",

"timestamp": "2026-01-03T12:22:00Z",

"env": "prod",

"producer": { "component": "airflow", "service_urn": "urn:svc:prod:platform:airflow" },

"dag_id": "orders_pipeline",

"task_id": "publish_silver",

"run_id": "scheduled__2026-01-03T12:00:00Z",

"try_number": 2,

"status": "FAILED",

"error_code": "S3_TIMEOUT",

"error_details": "Timeout writing to S3",

"correlation": { "trace": { "traceparent": "00-..." }, "handoff": { "airflow": { "dag_id": "orders_pipeline", "run_id": "scheduled__...", "task_id": "publish_silver", "try_number": 2 } } }

}

# C) Data Signal Events (Freshness, Volume, DQ, Drift, Contracts, Anomaly, Cost)

These are emitted by Signal Engines and are what power alerts + Copilot reasoning.

## 10) SignalStateUpsert

### Purpose

Canonical “current state” per signal per asset (stored in DynamoDB + graph-linked).

### Schema

- required: signal_type, asset_urn, state, score, computed_ts

### Example

{

"event_type": "SignalStateUpsert",

"event_version": 1,

"event_id": "3f3a2b1c-0d0e-4f5a-9a9a-111122223333",

"timestamp": "2026-01-03T12:30:00Z",

"env": "prod",

"producer": { "component": "signal-engine", "service_urn": "urn:svc:prod:platform:signal-engine" },

"signal_type": "freshness",

"asset": { "asset_type": "DeltaTable", "asset_urn": "urn:delta:prod:...:silver:orders_enriched_std" },

"state": "ALERT",

"score": 0.92,

"computed_ts": "2026-01-03T12:30:00Z",

"summary": "Freshness breach: last commit 45m ago (SLO 15m)"

}

## 11) FreshnessBreachDetected

### Purpose

Evidence event with SLO context (used for RCA + alerting).

### Schema

- required: asset_urn, slo_minutes, age_minutes, last_seen_ts

### Example

{

"event_type": "FreshnessBreachDetected",

"event_version": 1,

"event_id": "44aa55bb-66cc-77dd-88ee-99ff00112233",

"timestamp": "2026-01-03T12:30:00Z",

"env": "prod",

"producer": { "component": "freshness-engine", "service_urn": "urn:svc:prod:platform:signal-engine" },

"asset": { "asset_type": "DeltaTable", "asset_urn": "urn:delta:prod:...:silver:orders_enriched_std" },

"slo_minutes": 15,

"age_minutes": 45,

"last_seen_ts": "2026-01-03T11:45:00Z",

"likely_cause_hint": "CONSUMER_LAG_OR_PIPELINE_FAILURE"

}

## 12) VolumeAnomalyDetected

### Purpose

Volume out-of-band (drop/spike) with baseline and confidence.

### Schema

- required: asset_urn, window, observed, expected_range, direction, confidence

### Example

{

"event_type": "VolumeAnomalyDetected",

"event_version": 1,

"event_id": "d0c0b0a0-9090-8080-7070-606050403020",

"timestamp": "2026-01-03T12:35:00Z",

"env": "prod",

"producer": { "component": "volume-engine", "service_urn": "urn:svc:prod:platform:signal-engine" },

"asset": { "asset_type": "KafkaTopic", "asset_urn": "urn:kafka:prod:msk-main:orders_enriched" },

"window": "5m",

"observed_count": 1200,

"expected_range": { "min": 8000, "max": 15000 },

"direction": "DROP",

"confidence": 0.9

}

## 13) DQResultEvent

### Purpose

Deequ outcomes summarized (no sensitive records).

### Schema

- required: asset_urn, pack_id, status, failed_checks[], sample_size

### Example

{

"event_type": "DQResultEvent",

"event_version": 1,

"event_id": "11112222-3333-4444-5555-666677778888",

"timestamp": "2026-01-03T12:40:00Z",

"env": "prod",

"producer": { "component": "deequ", "service_urn": "urn:svc:prod:analytics:spark-standardize" },

"asset": { "asset_type": "DeltaTable", "asset_urn": "urn:delta:prod:...:silver:orders_enriched_std" },

"pack_id": "tier1_baseline_v1",

"status": "FAILED",

"sample_size": 1200000,

"failed_checks": [

{ "check": "isNonNull(customer_id)", "failure_rate": 0.12 },

{ "check": "isUnique(order_id)", "duplicate_rate": 0.03 }

],

"correlation": { "handoff": { "delta": { "table_urn": "urn:delta:prod:...:silver:orders_enriched_std", "commit_version": 18423 } }, "trace": { "traceparent": "00-..." } }

}

## 14) SchemaDriftDetected

### Purpose

Detected schema difference vs expected/contract policy (not just “latest”).

### Schema

- required: asset_urn, schema_id, observed_version, expected_policy, result

### Example

{

"event_type": "SchemaDriftDetected",

"event_version": 1,

"event_id": "99990000-aaaa-bbbb-cccc-ddddeeeeffff",

"timestamp": "2026-01-03T12:10:02Z",

"env": "prod",

"producer": { "component": "drift-engine", "service_urn": "urn:svc:prod:platform:signal-engine" },

"asset": { "asset_type": "Endpoint", "asset_urn": "urn:endpoint:prod:stream-gateway:orders_enriched_v1" },

"schema_id": "sr:orders_enriched",

"observed_version": 42,

"policy": { "compatibility": "BACKWARD", "compare_against": "N_MINUS_1" },

"result": "COMPATIBLE_BUT_REGISTRY_FLAGGED_BREAKING",

"notes": "Proceed; log governance warning"

}

## 15) ContractEvaluationEvent

### Purpose

Explicit contract check result (CI or runtime).

### Schema

- required: contract_id, asset_urn, status, violations[], mode (CI|RUNTIME)

### Example

{

"event_type": "ContractEvaluationEvent",

"event_version": 1,

"event_id": "12121212-3434-5656-7878-909090909090",

"timestamp": "2026-01-03T12:10:02Z",

"env": "prod",

"producer": { "component": "contract-engine", "service_urn": "urn:svc:prod:platform:signal-engine" },

"contract_id": "contract:orders_enriched",

"mode": "RUNTIME",

"asset": { "asset_type": "Endpoint", "asset_urn": "urn:endpoint:prod:stream-gateway:orders_enriched_v1" },

"status": "FAILED",

"violations": [

{ "code": "REQUIRED_FIELD_MISSING", "field": "discount_code", "severity": "HIGH" }

]

}

## 16) AnomalyDetected

### Purpose

Generic anomaly event (latency, error rate, freshness trend, cost, etc.) with model metadata.

### Schema

- required: metric_name, observed, baseline, confidence

### Example

{

"event_type": "AnomalyDetected",

"event_version": 1,

"event_id": "feee1111-2222-3333-4444-555566667777",

"timestamp": "2026-01-03T12:12:00Z",

"env": "prod",

"producer": { "component": "anomaly-engine", "service_urn": "urn:svc:prod:platform:signal-engine" },

"asset": { "asset_type": "Endpoint", "asset_urn": "urn:endpoint:prod:stream-gateway:orders_enriched_v1" },

"metric_name": "gateway.reject_rate",

"observed": 0.35,

"baseline": { "p50": 0.001, "p95": 0.01 },

"confidence": 0.95,

"model": { "type": "robust_zscore", "window": "15m" }

}

## 17) CostAttributionEvent

### Purpose

Tie cost to runs/assets (Spark jobs, landing service, gateway). Drives “cost spike RCA”.

### Schema

- required: cost_usd, window, attribution[]

### Example

{

"event_type": "CostAttributionEvent",

"event_version": 1,

"event_id": "abcd1111-2222-3333-4444-55556666abcd",

"timestamp": "2026-01-03T13:00:00Z",

"env": "prod",

"producer": { "component": "cost-engine", "service_urn": "urn:svc:prod:platform:signal-engine" },

"window": "1h",

"cost_usd": 128.45,

"attribution": [

{ "asset_urn": "urn:run:spark:prod:app-170...", "share": 0.7 },

{ "asset_urn": "urn:delta:prod:...:silver:orders_enriched_std", "share": 0.3 }

]

}

# D) Governance & Specs (GitOps + Registry)

## 18) ContractPublished

### Purpose

Audit when contract changes; link to PR/build for RCA.

### Schema

- required: contract_id, asset_urn, policy_hash, change_type

### Example

{

"event_type": "ContractPublished",

"event_version": 1,

"event_id": "c0ffee00-1111-2222-3333-444455556666",

"timestamp": "2026-01-03T09:00:00Z",

"env": "prod",

"producer": { "component": "contract-registry", "service_urn": "urn:svc:prod:platform:contract-registry", "build_id": "gitsha:beef" },

"contract_id": "contract:orders_enriched",

"asset": { "asset_type": "KafkaTopic", "asset_urn": "urn:kafka:prod:msk-main:orders_enriched" },

"policy_hash": "sha256:abcd...",

"change_type": "UPDATED",

"change_summary": "Added freshness SLO 15m; added optional discount_code",

"links": { "pr": "internal://git/pr/12345" }

}

## 19) SchemaVersionPublished

### Purpose

Track schema versions + link compatibility edges.

### Schema

- required: schema_id, version, fingerprint, compatibility_assertions[]

### Example

{

"event_type": "SchemaVersionPublished",

"event_version": 1,

"event_id": "deadbeef-1111-2222-3333-444455556666",

"timestamp": "2026-01-03T08:55:00Z",

"env": "prod",

"producer": { "component": "schema-registry", "service_urn": "urn:svc:prod:platform:schema-registry" },

"schema_id": "sr:orders_enriched",

"version": 42,

"fingerprint": "sha256:...",

"format": "avro",

"compatibility_assertions": [

{ "compare_to_version": 41, "result": "BACKWARD_COMPATIBLE" }

]

}

## 20) MappingSpecPublished

### Purpose

Field-level mappings published at deploy time (Phase 1 requirement).

### Schema

- required: mapping_id, source_urn, target_urn, version, fields[]

### Example

{

"event_type": "MappingSpecPublished",

"event_version": 1,

"event_id": "55554444-3333-2222-1111-0000aaaabbbb",

"timestamp": "2026-01-03T09:05:00Z",

"env": "prod",

"producer": { "component": "mapping-registry", "service_urn": "urn:svc:prod:platform:mapping-registry", "build_id": "gitsha:abcd" },

"mapping_id": "map-orders-enriched-v7",

"source_urn": "urn:endpoint:prod:stream-gateway:orders_enriched_v1",

"target_urn": "urn:kafka:prod:msk-main:orders_enriched",

"version": 7,

"fields": [

{ "from": "Order.totalAmount", "to": "orders_enriched.total_amount", "transform": "cast(double)" },

{ "from": "Order.discountCode", "to": "orders_enriched.discount_code", "transform": "copy", "nullable": true }

]

}

# E) Incident & RCA Events

## 21) IncidentCreated

### Purpose

Signal engines / detector creates incident and pins primary asset/signal.

### Schema

- required: incident_id, severity, primary_asset_urn, primary_signal_type

### Example

{

"event_type": "IncidentCreated",

"event_version": 1,

"event_id": "77778888-9999-aaaa-bbbb-ccccdddd0000",

"timestamp": "2026-01-03T12:10:10Z",

"env": "prod",

"producer": { "component": "incident-engine", "service_urn": "urn:svc:prod:platform:signal-engine" },

"incident_id": "INC-20260103-00123",

"severity": "sev1",

"primary_asset_urn": "urn:endpoint:prod:stream-gateway:orders_enriched_v1",

"primary_signal_type": "contract",

"summary": "Gateway reject spike for orders_enriched_v1"

}

## 22) IncidentUpdated

### Purpose

Track status changes + mitigations + links to actions.

### Schema

- required: incident_id, status

### Example

{

"event_type": "IncidentUpdated",

"event_version": 1,

"event_id": "12340000-1111-2222-3333-444455556666",

"timestamp": "2026-01-03T12:25:00Z",

"env": "prod",

"producer": { "component": "rca-copilot", "service_urn": "urn:svc:prod:platform:rca-copilot" },

"incident_id": "INC-20260103-00123",

"status": "MITIGATING",

"notes": "Rollback orders-api build gitsha:abcd initiated",

"links": { "runbook": "internal://runbooks/orders_enriched_reject_spike" }

}

## 23) EvidenceAdded

### Purpose

Atomic evidence nodes used for ranking (this makes Copilot explainable).

### Schema

- required: incident_id, evidence.kind, evidence.weight, evidence.confidence

### Example

{

"event_type": "EvidenceAdded",

"event_version": 1,

"event_id": "88887777-6666-5555-4444-333322221111",

"timestamp": "2026-01-03T12:10:12Z",

"env": "prod",

"producer": { "component": "rca-context-builder", "service_urn": "urn:svc:prod:platform:rca-copilot" },

"incident_id": "INC-20260103-00123",

"evidence": {

"kind": "schema_invalid_spike",

"summary": "total_amount expected double, got string",

"weight": 0.9,

"confidence": 0.95,

"pointer_type": "link",

"pointer": "nr://events/ingestionDecision?req=req-9f1"

}

}

## 24) RcaSummaryPublished

### Purpose

Copilot publishes ranked candidates + recommended actions (non-sensitive summary only).

### Schema

- required: incident_id, candidates[], recommended_actions[]

### Example

{

"event_type": "RcaSummaryPublished",

"event_version": 1,

"event_id": "0a0b0c0d-0e0f-1011-1213-141516171819",

"timestamp": "2026-01-03T12:10:40Z",

"env": "prod",

"producer": { "component": "rca-copilot", "service_urn": "urn:svc:prod:platform:rca-copilot" },

"incident_id": "INC-20260103-00123",

"candidates": [

{ "rank": 1, "title": "Schema invalid at gateway", "score": 0.86, "evidence_ids": ["..."] },

{ "rank": 2, "title": "Recent orders-api deployment", "score": 0.62, "evidence_ids": ["..."] }

],

"recommended_actions": [

{ "action": "Rollback orders-api", "owner": "commerce-oncall", "link": "internal://deploy/rollback/orders-api" }

]

}

# F) Optional but strongly recommended events (to improve MTTD/false alerts)

## 25) SignalThresholdChanged

Track threshold changes so you can attribute alert behavior shifts.

## 26) RunbookLinkedToSignal

Formalize runbook lookup per signal type/asset.

## 27) ReplayRequested / ReplayCompleted

If you support replay from S3 DLQ or checkpoint rewind.

# Recommended “Complete Set” (Quick Checklist)

Gateway

- IngestionRequestReceived

- IngestionDecisionEvent

- IngestionIdempotencyConflict

- GatewayQuotaThrottled

- KafkaPublishOutcome

Runtime

- ConsumerPollOutcome

- LandingOutcomeEvent

- OpenLineageRunEvent

- AirflowTaskRunEvent

Signals

- SignalStateUpsert

- FreshnessBreachDetected

- VolumeAnomalyDetected

- DQResultEvent

- SchemaDriftDetected

- ContractEvaluationEvent

- AnomalyDetected

- CostAttributionEvent

Governance

- ContractPublished

- SchemaVersionPublished

- MappingSpecPublished

Incident/RCA

- IncidentCreated

- IncidentUpdated

- EvidenceAdded

- RcaSummaryPublished

## If you want the “full JSON Schema files”

I can output the full Draft 2020-12 JSON Schema definitions (not just examples) for all 24 core event types, using:

- shared $ref to the base envelope

- strict additionalProperties: false where you want enforcement

- enumerated reason_code sets for gateway/contract/drift/DQ

Say: “generate full JSON schemas (strict)” or “generate full JSON schemas (lenient)” and I’ll emit them in a clean, copy/paste-able format.

Below is a timeline-based explanation that walks through the entire observability flow as it unfolds over time, from normal operation → failure → detection → RCA → prevention.
This is intentionally written the way engineers and on-call responders think: “what happened first, then what?”

# 🧭 End-to-End Observability Timeline

(with concrete events at each step)

We’ll follow one realistic scenario:

A producer deploys a change → schema mismatch occurs → data stops flowing → incident is detected → RCA Copilot explains why → future incidents are prevented

## T-30 min → T-0 : Steady State (Healthy System)

### What’s happening

- orders-api is sending events via the Stream Ingestion Gateway

- Gateway validates, enriches, and publishes to Kafka

- Consumers land data into Delta

- All SLOs are green

### Events emitted (continuously, low noise)

IngestionRequestReceived        (gateway)

IngestionDecisionEvent ACCEPTED (gateway)

KafkaPublishOutcome SUCCEEDED   (gateway)

ConsumerPollOutcome SUCCEEDED   (consumer)

LandingOutcomeEvent SUCCEEDED   (delta landing)

SignalStateUpsert OK            (freshness, volume, DQ)

### Mental model

“Everything is flowing. The system is establishing a baseline.”

## T0 : Change Introduced (Producer Deployment)

### What happens

- orders-api deploys a new build

- Payload changes subtly:

  - total_amount accidentally serialized as string instead of double

### Events emitted

DeploymentPublished (implicit via metadata / OTel)

This deployment becomes latent evidence (not an incident yet).

## T+1 min : Gateway Receives First Bad Payload

### What happens

- Gateway receives request

- Schema + contract validation fails

### Timeline slice

sequenceDiagram

participant OrdersAPI

participant Gateway

participant Registry

OrdersAPI->>Gateway: POST /ingest/orders_enriched_v1

Gateway->>Registry: resolve contract + schema

Registry-->>Gateway: schema v42

Gateway-->>Gateway: validation fails (string vs double)

### Event emitted

{

"event_type": "IngestionDecisionEvent",

"decision": { "status": "REJECTED", "reason_code": "SCHEMA_INVALID" }

}

### Mental model

“The choke point caught the error before Kafka or Delta were polluted.”

## T+2 to T+5 min : Signal Accumulation (Detection Phase)

### What happens

- Reject rate increases rapidly

- Freshness downstream has not failed yet (lag takes time)

- No consumer errors (because data never made it there)

### Signals forming

gateway.reject_rate ↑↑

accepted_rate ↓↓

### Signal engine emits

{

"event_type": "AnomalyDetected",

"metric_name": "gateway.reject_rate",

"confidence": 0.95

}

{

"event_type": "ContractEvaluationEvent",

"status": "FAILED"

}

### Mental model

“We see a pattern, not a single error.”

## T+5 min : Incident Created (MTTD)

### What happens

- Signal Engine correlates:

  - Reject spike

  - Contract failures

  - Same endpoint

- Incident is created

### Event emitted

{

"event_type": "IncidentCreated",

"incident_id": "INC-20260103-00123",

"primary_asset_urn": "urn:endpoint:prod:stream-gateway:orders_enriched_v1",

"primary_signal_type": "contract"

}

### MTTD achieved

- Detection time: ~5 minutes

- No downstream corruption yet

## T+5 to T+6 min : Graph + Cache Updated

### What happens internally (important for MTTR)

- Evidence nodes are created

- IncidentContextCache is populated

### Graph writes (Neptune)

Incident

├─SUPPORTED_BY─> Evidence(schema_invalid_spike)

├─AFFECTS──────> Endpoint

├─AFFECTS──────> KafkaTopic

└─AFFECTS──────> DeltaTable (potential, future)

### Cache snapshot (DynamoDB)

{

"incident": "INC-20260103-00123",

"top_evidence": ["schema_invalid_spike"],

"primary_asset": "orders_enriched_v1",

"blast_radius": ["orders_enriched topic", "bronze.orders_enriched"]

}

### Mental model

“We pre-compute the answer so humans don’t have to explore the graph live.”

## T+6 to T+7 min : RCA Copilot Generates Explanation (MTTR)

### What Copilot does (timeline)

sequenceDiagram

participant Copilot

participant Cache

participant Neptune

Copilot->>Cache: Get IncidentContext (O(1))

Copilot->>Neptune: Expand recent deployments + schema edges

Copilot-->>Copilot: Rank root cause candidates

### Copilot output (what on-call sees)

Root Cause (Rank #1)

Schema validation failed at ingestion gateway
Field total_amount expected double, received string

Supporting Evidence

- 94% reject rate increase after 12:10Z

- Rejections started 2 minutes after orders-api deployment

- No Kafka publish failures

- No consumer lag

Recommended Action

- Roll back orders-api build gitsha:abcd

- OR fix serialization and redeploy

### MTTR achieved

- ~7 minutes total

- No downstream cleanup needed

## T+15 min : Mitigation Completed

### What happens

- Deployment rolled back

- Gateway accepts traffic again

### Events

IngestionDecisionEvent ACCEPTED

SignalStateUpsert OK

IncidentUpdated status=RESOLVED

### Mental model

“Fix confirmed at the choke point.”

## T+1 day : Prevention (Shift-Left Payoff)

### What changes going forward

- Contract enforcement moves from:

  - Warn → Soft-fail for Tier-1 endpoints

- CI gate added:

  - schema compatibility check before deploy

- MappingSpec updated if needed

### Preventive events

ContractPublished

SchemaVersionPublished

SignalThresholdChanged

### Outcome

- Next time:

  - Build fails before deploy

  - Incident never created

  - Zero downtime

# 🧩 One-Page Timeline Summary

timeline

title Data Observability Timeline (Gateway-Centric)

T-30m : Normal flow

: ACCEPTED ingestion

: Freshness OK

: DQ OK

T0    : Producer deploy

: Payload change introduced

T+1m  : Gateway validation fails

: IngestionDecisionEvent REJECTED

T+3m  : Reject rate anomaly detected

: ContractEvaluation FAILED

T+5m  : IncidentCreated

: Endpoint identified as primary asset

T+6m  : Evidence linked

: Cache updated

T+7m  : RCA Copilot output

: Root cause ranked

: Action suggested

T+15m : Rollback complete

: Signals return to OK

T+1d  : Prevention enabled

: CI + runtime gates hardened

# Why this timeline matters (strategically)

- MTTD is signal-driven, not alert-driven

- MTTR is explanation-driven, not log-driven

- Gateway acts as the “truth spine”

- Graph + cache separate reasoning from retrieval

- Every incident feeds prevention

If you want, next I can:

- Create a single “Day-in-the-Life of an On-Call Engineer” walkthrough

- Convert this timeline into training material for teams

- Produce a failure-mode → timeline → event mapping table (excellent for reviews)

Just tell me how you want to use this next (architecture review, onboarding, exec readout, or implementation guide).