# Signal Factory Core: Deep Technical Dive

## Architecture & Implementation Blueprint

Author: Senior AWS Data Observability Architect
Version: 1.0
Date: January 5, 2026

## Table of Contents

- Executive Overview

- High-Level Architecture

- Core Components Deep Dive

- Signal Engines Detailed Design

- Storage Layer Architecture

- Event Schemas & Standards

- End-to-End Processing Flows

- Cost Analysis & Trade-offs

- Implementation Roadmap

## 1. Executive Overview

### 1.1 The Core Problem

Hidden Assumptions Being Challenged:

- Assumption: Telemetry happens naturally → Reality: It must be manufactured with precision

- Assumption: More dashboards = better observability → Reality: Dashboards create alert fatigue

- Assumption: Logs tell you "what" → Reality: You need correlation to understand "why"

- Assumption: Monitoring is a developer tax → Reality: It's a platform capability

Cost of Inaction:

- Mean Time to Detection (MTTD): 4-6 hours for Tier-1 incidents

- Mean Time to Resolution (MTTR): 12+ hours without root cause context

- False positive rate: 60-80% on threshold-based alerts

- Developer toil: 20% of sprint velocity lost to incident firefighting

- Data trust erosion: Teams build redundant validation layers

Cost of Action:

- Initial investment: 16 weeks (6 engineers)

- AWS infrastructure: ~$15K/month (Neptune + Kinesis + DynamoDB + ECS)

- Ongoing maintenance: 2 FTE platform engineers

- ROI payback period: 4-6 months through reduced incident costs

### 1.2 The Signal Factory Philosophy

The Signal Factory treats observability as a manufactured product, not an exhaust byproduct. Key principles:

- Centralized Production: Standardized telemetry generation at the platform layer

- Quality Gates: Schema validation, correlation injection, and contract enforcement before ingestion

- Evidence-First AI: LLM reasoning constrained to deterministic graph data

- Progressive Adoption: Pull dynamic (value-driven) transitioning to Push (enforcement)

### 1.3 The Five Planes Model

┌─────────────────────────────────────────────────────────────────────┐

│                         CONSUMPTION PLANE                           │

│  RCA Copilot API │ Governance Registry │ Alerting │ Dashboards     │

└────────────────────────────────┬────────────────────────────────────┘

│

┌────────────────────────────────┴────────────────────────────────────┐

│                         KNOWLEDGE PLANE                             │

│   Neptune (Graph) │ DynamoDB (State) │ S3 (Archive) │ OpenSearch   │

└────────────────────────────────┬────────────────────────────────────┘

│

┌────────────────────────────────┴────────────────────────────────────┐

│                        PROCESSING PLANE                             │

│  Signal Engines: Freshness │ Volume │ Drift │ Contract │ DQ │ Cost │

└────────────────────────────────┬────────────────────────────────────┘

│

┌────────────────────────────────┴────────────────────────────────────┐

│                         INGESTION PLANE                             │

│  OTel Collector │ Signal Router │ Event Bus (Kinesis/MSK)          │

└────────────────────────────────┬────────────────────────────────────┘

│

┌────────────────────────────────┴────────────────────────────────────┐

│                        PRODUCTION PLANE                             │

│  Microservices │ Gateway │ Kafka │ Airflow │ Spark/Delta           │

└─────────────────────────────────────────────────────────────────────┘

Inflow: Raw telemetry from production systems (OTel spans, Kafka headers, Delta commits)
Outflow: Deterministic signals (FreshnessBreach, VolumeAnomaly, SchemaDrift) + Graph updates
Feedback Loop: RCA Copilot identifies gaps → Scout Agent detects → PR Author instruments → Telemetry improves

## 2. High-Level Architecture

### 2.1 The Signal Factory Core Components

┌─────────────────────────────────────────────────────────────────────┐

│                        SIGNAL FACTORY CORE                          │

├─────────────────────────────────────────────────────────────────────┤

│                                                                     │

│  ┌───────────────┐      ┌─────────────────┐                        │

│  │ Signal Router │──────▶│   Event Bus     │                        │

│  │               │      │ (Kinesis/MSK)   │                        │

│  │ • Normalize   │      │                 │                        │

│  │ • Correlate   │      │ Topics:         │                        │

│  │ • Route       │      │ • freshness     │                        │

│  │ • Enrich      │      │ • volume        │                        │

│  └───────────────┘      │ • drift         │                        │

│         │               │ • dq            │                        │

│         │               │ • contract      │                        │

│         │               └─────────┬───────┘                        │

│         │                         │                                │

│         ▼                         ▼                                │

│  ┌─────────────────────────────────────────────┐                   │

│  │           SIGNAL ENGINES                    │                   │

│  ├─────────────────────────────────────────────┤                   │

│  │                                             │                   │

│  │  ┌──────────┐  ┌──────────┐  ┌──────────┐  │                   │

│  │  │Freshness │  │  Volume  │  │  Drift   │  │                   │

│  │  │ Engine   │  │  Engine  │  │  Engine  │  │                   │

│  │  └──────────┘  └──────────┘  └──────────┘  │                   │

│  │                                             │                   │

│  │  ┌──────────┐  ┌──────────┐  ┌──────────┐  │                   │

│  │  │ Contract │  │    DQ    │  │ Anomaly  │  │                   │

│  │  │ Engine   │  │  Engine  │  │  Engine  │  │                   │

│  │  └──────────┘  └──────────┘  └──────────┘  │                   │

│  │                                             │                   │

│  └──────────────────┬──────────────────────────┘                   │

│                     │                                              │

│                     ▼                                              │

│  ┌─────────────────────────────────────────────┐                   │

│  │       STORAGE & QUERY LAYER                 │                   │

│  ├─────────────────────────────────────────────┤                   │

│  │                                             │                   │

│  │  ┌──────────────┐    ┌──────────────────┐  │                   │

│  │  │   Neptune    │    │    DynamoDB      │  │                   │

│  │  │   (Graph)    │    │    (State)       │  │                   │

│  │  │              │    │                  │  │                   │

│  │  │ • Topology   │    │ • SignalState    │  │                   │

│  │  │ • Lineage    │    │ • IncidentCache  │  │                   │

│  │  │ • Incidents  │    │ • Baselines      │  │                   │

│  │  │ • Evidence   │    │ • Checkpoints    │  │                   │

│  │  └──────────────┘    └──────────────────┘  │                   │

│  │                                             │                   │

│  └─────────────────────────────────────────────┘                   │

│                                                                     │

└─────────────────────────────────────────────────────────────────────┘

### 2.2 Alternative Architectures Considered

#### Option A: Direct Lambda Processing (Rejected)

Why Considered: Simplicity, auto-scaling
Why Rejected:

- Cold start latency (200-500ms) unacceptable for real-time processing

- Expensive at scale ($0.20 per million invocations)

- Limited memory for complex graph traversals

- No persistent connection pooling to Neptune

#### Option B: Step Functions Orchestration (Rejected)

Why Considered: Visual workflows, state management
Why Rejected:

- Execution cost ($25 per million state transitions)

- Synchronous chaining incompatible with high-throughput streams

- 25KB payload limits problematic for complex lineage graphs

#### Option C: ECS Fargate Stream Processors (Selected)

Why Selected:

- Persistent connections to Neptune (reduces query latency by 80%)

- Predictable pricing (~$50/month per engine at t3.small)

- Memory flexibility for ML models (Anomaly Engine)

- Easy blue/green deployments via ALB

- Support for Kinesis Enhanced Fan-Out (sub-second latency)

#### Option D: Kafka Streams (Alternative for High Volume)

When to Use: If event volume exceeds 100K events/sec
Trade-off: More operational complexity (Zookeeper, partitioning strategies)
Cost: $200/month for MSK cluster vs $80/month for Kinesis

### 2.3 The 5 Whys Applied to Design Choices

Why use Neptune instead of DynamoDB for everything? → Need graph traversals for blast radius (DynamoDB can't do recursive queries)

Why does DynamoDB have graph traversals? → Complex queries (depth=3 subgraph) take 500ms+ in Neptune but <10ms from cache

Why not just cache everything? → Cache misses on new incident patterns would breach <2min SLA

Why not use RDS for structured data? → Lineage is inherently graph-shaped; SQL joins for depth>2 become prohibitively slow

Why not use OpenSearch for everything? → Text search is secondary; primary need is structural relationships (PRODUCES, DERIVES_FROM)

## 3. Core Components Deep Dive

### 3.1 Signal Router Architecture

Purpose: Convert heterogeneous telemetry into canonical CloudEvents format

# Signal Router Core Logic (Pseudocode)

class SignalRouter:

def __init__(self):

self.normalizers = {

'otel_span': OTelSpanNormalizer(),

'kafka_header': KafkaHeaderNormalizer(),

'openlineage': OpenLineageNormalizer(),

'deequ': DeequNormalizer()

}

self.event_bus = KinesisEventBus()

self.urn_resolver = URNResolverCache()  # DynamoDB-backed

def route(self, raw_event):

# Step 1: Detect event type

event_type = self.detect_type(raw_event)

# Step 2: Normalize to CloudEvents

normalized = self.normalizers[event_type].normalize(raw_event)

# Step 3: Resolve URNs (topic -> urn:kafka:prod:us-east-1:orders)

normalized = self.urn_resolver.resolve(normalized)

# Step 4: Extract correlation IDs

correlation = self.extract_correlation(normalized)

normalized['correlation'] = correlation

# Step 5: Route to appropriate engine topic

target_topics = self.determine_targets(normalized)

for topic in target_topics:

self.event_bus.publish(topic, normalized)

# Step 6: Update graph topology (async)

self.update_topology_async(normalized)

return normalized

Key Design Decisions:

URN Standardization: All assets referenced by URN scheme
urn:<type>:<env>:<region>:<domain>:<name>

Examples:

urn:kafka:prod:us-east-1:commerce:orders_v1

urn:delta:prod:us-east-1:silver:orders_enriched

urn:svc:prod:us-east-1:orders:order-service

- Correlation Model (3 Layers):

  - Layer 1: W3C Trace Context (HTTP/gRPC synchronous calls)

  - Layer 2: Explicit Handoff IDs (Kafka offset, Airflow run_id)

  - Layer 3: Time-Window Matching (Delta commit timestamps)

Routing Matrix:
Event Type            → Target Engines

─────────────────────────────────────────

LandingOutcomeEvent   → Freshness, Volume

IngestionDecisionEvent → Drift, Contract

DQResultEvent         → DQ, Contract

SpanEvent             → (None, updates topology only)

RunEvent              → Freshness, Volume

### 3.2 Event Bus Implementation

Design Choice: Kinesis vs MSK

| Factor | Kinesis | MSK |
| --- | --- | --- |
| Throughput | 1MB/sec per shard ($0.015/hr) | 100MB/sec per broker ($0.21/hr) |
| Latency | 200ms (standard), 70ms (enhanced fan-out) | 10ms (native Kafka) |
| Retention | 365 days max | Unlimited (S3 tiering) |
| Operational Complexity | Fully managed | Requires Zookeeper tuning |
| When to Choose | <10K events/sec, AWS-native | >50K events/sec, Kafka ecosystem |

Selected Configuration (Kinesis for Phase 1):

streams:

freshness-events:

shard_count: 2

retention_hours: 168  # 7 days

enhanced_fanout: true

volume-events:

shard_count: 2

retention_hours: 168

enhanced_fanout: true

drift-events:

shard_count: 1

retention_hours: 168

enhanced_fanout: false  # Lower volume

dq-events:

shard_count: 3  # High volume from Deequ

retention_hours: 168

enhanced_fanout: true

Cost Analysis:

Kinesis Cost (per month):

- 8 shards × $0.015/hr × 730 hrs = $87.60

- Enhanced fan-out: 7 streams × $0.015/hr × 730 hrs = $76.65

- PUT requests: 10M/month × $0.014/million = $0.14

Total: ~$165/month

MSK Alternative:

- 3 × m5.large brokers × $0.21/hr × 730 hrs = $460.20

- EBS storage: 300GB × $0.10/GB = $30

Total: ~$490/month

Decision: Start with Kinesis, migrate to MSK if volume exceeds 50K events/sec

## 4. Signal Engines Detailed Design

### 4.1 Freshness Engine

Purpose: Detect stale data by comparing arrival times against SLOs

Input Events:

- LandingOutcomeEvent (Delta commits)

- RunEvent (Airflow/Spark job completions)

Processing Logic:

class FreshnessEngine:

def __init__(self):

self.state_table = DynamoDBStateTable('signal_state')

self.contract_cache = ContractCache()

self.graph_writer = NeptuneGraphWriter()

def process_event(self, event):

"""

Input: LandingOutcomeEvent

{

"asset": {"asset_urn": "urn:delta:prod:...:orders_enriched"},

"outcome": {"status": "SUCCEEDED", "delta_commit_version": 120},

"timestamp": "2026-01-05T14:30:00Z"

}

"""

asset_urn = event['asset']['asset_urn']

timestamp = parse_datetime(event['timestamp'])

# Step 1: Fetch contract SLO

contract = self.contract_cache.get_contract(asset_urn)

slo_minutes = contract.get('sla_freshness', 60)  # Default 60min

# Step 2: Check current state

current_state = self.state_table.get_item(

PK=f"SIGNAL#{asset_urn}",

SK="TYPE#freshness"

)

# Step 3: Calculate age

if current_state:

last_seen = current_state['last_update_ts']

age_minutes = (timestamp - last_seen).total_seconds() / 60

else:

age_minutes = 0  # First update

# Step 4: Determine state

if age_minutes > slo_minutes:

new_state = "ALERT"

score = min(1.0, age_minutes / slo_minutes)  # 1.0 = exactly at SLO

elif age_minutes > slo_minutes * 0.8:

new_state = "WARN"

score = 0.8

else:

new_state = "OK"

score = 0.0

# Step 5: Emit signal if state changed or score degraded

if not current_state or current_state['state'] != new_state:

self.emit_signal(asset_urn, new_state, score, age_minutes, slo_minutes)

# Step 6: Update state table

self.state_table.put_item(

Item={

'PK': f"SIGNAL#{asset_urn}",

'SK': "TYPE#freshness",

'state': new_state,

'score': score,

'last_update_ts': timestamp.isoformat(),

'age_minutes': age_minutes,

'slo_minutes': slo_minutes,

'computed_ts': datetime.utcnow().isoformat()

}

)

# Step 7: Update Neptune graph (async)

self.graph_writer.upsert_signal_state_async(

asset_urn=asset_urn,

signal_type='freshness',

state=new_state,

score=score

)

def emit_signal(self, asset_urn, state, score, age_minutes, slo_minutes):

"""Emit FreshnessBreachDetected to incident processing"""

signal_event = {

"event_type": "FreshnessBreachDetected",

"event_version": 1,

"event_id": str(uuid.uuid4()),

"timestamp": datetime.utcnow().isoformat(),

"env": "prod",

"asset": {"asset_urn": asset_urn},

"signal_type": "freshness",

"state": state,

"score": score,

"age_minutes": age_minutes,

"slo_minutes": slo_minutes,

"likely_cause_hint": self.infer_cause(age_minutes, slo_minutes)

}

# Publish to incident aggregator

self.incident_bus.publish('incidents', signal_event)

def infer_cause(self, age_minutes, slo_minutes):

"""Basic heuristic for RCA hint"""

if age_minutes > slo_minutes * 3:

return "CONSUMER_STOPPED_OR_PIPELINE_FAILURE"

elif age_minutes > slo_minutes * 1.5:

return "CONSUMER_LAG_OR_THROTTLING"

else:

return "TRANSIENT_DELAY"

DynamoDB State Table Schema:

{

"TableName": "signal_state",

"KeySchema": [

{"AttributeName": "PK", "KeyType": "HASH"},   # SIGNAL#{asset_urn}

{"AttributeName": "SK", "KeyType": "RANGE"}   # TYPE#{signal_type}

],

"AttributeDefinitions": [

{"AttributeName": "PK", "AttributeType": "S"},

{"AttributeName": "SK", "AttributeType": "S"},

{"AttributeName": "state", "AttributeType": "S"},

{"AttributeName": "computed_ts", "AttributeType": "S"}

],

"GlobalSecondaryIndexes": [

{

"IndexName": "StateIndex",

"KeySchema": [

{"AttributeName": "state", "KeyType": "HASH"},

{"AttributeName": "computed_ts", "KeyType": "RANGE"}

],

"Projection": {"ProjectionType": "ALL"}

}

]

}

Neptune Graph Update:

// Upsert SignalState vertex and link to Asset

g.V().hasLabel('SignalState')

.has('signal_type', 'freshness')

.has('asset_urn', 'urn:delta:prod:...:orders_enriched')

.fold()

.coalesce(

unfold(),

addV('SignalState')

.property('signal_type', 'freshness')

.property('asset_urn', 'urn:delta:prod:...:orders_enriched')

.property('created_ts', now())

)

.property('state', 'ALERT')

.property('score', 1.2)

.property('age_minutes', 72)

.property('slo_minutes', 60)

.property('updated_ts', now())

.as('signal')

// Link to Asset if not already linked

.V().hasLabel('DeltaTable').has('urn', 'urn:delta:prod:...:orders_enriched').as('asset')

.select('signal')

.coalesce(

outE('MONITORS').where(inV().as('asset')),

addE('MONITORS').to('asset')

)

### 4.2 Volume Engine

Purpose: Detect anomalous throughput using statistical baselines

Algorithm: T-Digest + Sliding Window (7-day baseline)

Input Events:

- LandingOutcomeEvent.outcome.rows_written

- RunEvent.metrics.records_processed

Processing Logic:

from tdigest import TDigest

import numpy as np

class VolumeEngine:

def __init__(self):

self.baseline_table = DynamoDBBaselineTable('volume_baselines')

self.state_table = DynamoDBStateTable('signal_state')

self.window_hours = 168  # 7 days

def process_event(self, event):

"""

Input: LandingOutcomeEvent

{

"asset": {"asset_urn": "urn:delta:prod:...:orders_enriched"},

"outcome": {"rows_written": 1247},

"timestamp": "2026-01-05T14:30:00Z"

}

"""

asset_urn = event['asset']['asset_urn']

rows = event['outcome']['rows_written']

timestamp = parse_datetime(event['timestamp'])

hour_of_week = self.get_hour_of_week(timestamp)  # 0-167

# Step 1: Fetch or create baseline for this hour-of-week

baseline = self.baseline_table.get_item(

PK=f"BASELINE#{asset_urn}",

SK=f"HOW#{hour_of_week}"

)

if not baseline:

# Cold start: initialize T-Digest

td = TDigest()

td.update(rows)

baseline = {

'PK': f"BASELINE#{asset_urn}",

'SK': f"HOW#{hour_of_week}",

'tdigest_centroids': td.to_dict(),

'sample_count': 1,

'mean': rows,

'p50': rows,

'p95': rows,

'p99': rows

}

else:

# Update T-Digest with new observation

td = TDigest.from_dict(baseline['tdigest_centroids'])

td.update(rows)

# Recalculate percentiles

p50 = td.percentile(50)

p95 = td.percentile(95)

p99 = td.percentile(99)

baseline['tdigest_centroids'] = td.to_dict()

baseline['sample_count'] += 1

baseline['mean'] = td.percentile(50)  # Median as robust mean

baseline['p50'] = p50

baseline['p95'] = p95

baseline['p99'] = p99

# Step 2: Detect anomaly using 3-sigma rule (simplified)

# In production, use percentile-based thresholds

mean = baseline['mean']

p95 = baseline.get('p95', mean * 1.5)

p5 = mean * 0.5  # Assume symmetric distribution (crude)

# Calculate z-score equivalent

if rows > p95:

anomaly_type = "SPIKE"

score = (rows - mean) / (p95 - mean)

state = "ALERT" if score > 2.0 else "WARN"

elif rows < p5:

anomaly_type = "DROP"

score = (mean - rows) / (mean - p5)

state = "ALERT" if score > 2.0 else "WARN"

else:

anomaly_type = "NONE"

score = 0.0

state = "OK"

# Step 3: Emit signal if anomaly detected

if anomaly_type != "NONE":

self.emit_signal(

asset_urn=asset_urn,

state=state,

score=min(1.0, score),

anomaly_type=anomaly_type,

observed=rows,

expected=mean,

p95=p95

)

# Step 4: Update baseline (always)

self.baseline_table.put_item(Item=baseline)

# Step 5: Update state table

self.state_table.put_item(

Item={

'PK': f"SIGNAL#{asset_urn}",

'SK': "TYPE#volume",

'state': state,

'score': score,

'anomaly_type': anomaly_type,

'observed_rows': rows,

'expected_rows': mean,

'computed_ts': datetime.utcnow().isoformat()

}

)

Cost Consideration: T-Digest centroids stored in DynamoDB

- Average centroid count: 100 per asset per hour-of-week

- Storage per asset: 100 centroids × 168 hours × 16 bytes = 268KB

- For 1000 assets: 268MB (negligible DynamoDB cost)

Alternative Considered: Amazon Lookout for Metrics

- Why Not Used: $0.75 per metric per month (1000 assets = $750/month)

- Custom T-Digest: $1/month DynamoDB + $10/month Lambda compute

- Decision: Custom implementation for cost efficiency

### 4.3 Schema Drift Engine

Purpose: Detect unauthorized schema changes by comparing fingerprints

Input Events: IngestionDecisionEvent from Gateway

Processing Logic:

import hashlib

import json

class SchemaDriftEngine:

def __init__(self):

self.schema_registry = NeptuneSchemaRegistry()

self.compatibility_checker = AvroCompatibilityChecker()

def process_event(self, event):

"""

Input: IngestionDecisionEvent

{

"endpoint_id": "orders_v1",

"schema": {

"schema_id": "orders_schema",

"version": 43,

"fingerprint": "sha256:abc123..."

},

"decision": {"status": "ACCEPTED"},

"timestamp": "2026-01-05T14:30:00Z"

}

"""

schema_id = event['schema']['schema_id']

new_version = event['schema']['version']

new_fingerprint = event['schema']['fingerprint']

# Step 1: Fetch current active schema version

current_version = self.schema_registry.get_active_version(schema_id)

if not current_version:

# First schema version ever

self.register_schema_version(schema_id, new_version, new_fingerprint)

return

# Step 2: Check if fingerprint changed

if new_fingerprint == current_version['fingerprint']:

# No change, skip

return

# Step 3: Fetch full schema definitions (from S3 or registry)

old_schema = self.fetch_schema_definition(schema_id, current_version['version'])

new_schema = self.fetch_schema_definition(schema_id, new_version)

# Step 4: Check compatibility (Avro evolution rules)

compatibility_result = self.compatibility_checker.check(

old_schema=old_schema,

new_schema=new_schema

)

# Step 5: Determine drift severity

if not compatibility_result['backward_compatible']:

drift_type = "BREAKING_CHANGE"

severity = "CRITICAL"

changes = compatibility_result['breaking_changes']

# Example: ["Field 'total_amount' deleted", "Field 'order_date' type changed: string -> int"]

elif compatibility_result['fields_added']:

drift_type = "SCHEMA_EVOLUTION"

severity = "INFO"

changes = compatibility_result['fields_added']

else:

drift_type = "NO_CHANGE"

severity = "INFO"

changes = []

# Step 6: Emit signal if critical

if severity == "CRITICAL":

self.emit_signal(

schema_id=schema_id,

old_version=current_version['version'],

new_version=new_version,

changes=changes,

severity=severity

)

# Step 7: Register new version in Neptune

self.register_schema_version(

schema_id=schema_id,

version=new_version,

fingerprint=new_fingerprint,

backward_compatible=compatibility_result['backward_compatible']

)

def emit_signal(self, schema_id, old_version, new_version, changes, severity):

"""Emit SchemaDriftDetected signal"""

signal_event = {

"event_type": "SchemaDriftDetected",

"event_version": 1,

"event_id": str(uuid.uuid4()),

"timestamp": datetime.utcnow().isoformat(),

"schema_id": schema_id,

"old_version": old_version,

"new_version": new_version,

"drift_type": "BREAKING_CHANGE",

"severity": severity,

"changes": changes,

"likely_impact": self.estimate_blast_radius(schema_id)

}

self.incident_bus.publish('incidents', signal_event)

Neptune Graph Update:

// Create new SchemaVersion vertex

g.addV('SchemaVersion')

.property('schema_id', 'orders_schema')

.property('version', 43)

.property('fingerprint', 'sha256:abc123...')

.property('created_ts', now())

.as('new_version')

// Link to previous version

.V().hasLabel('SchemaVersion')

.has('schema_id', 'orders_schema')

.has('version', 42)

.as('old_version')

.select('new_version')

.addE('SUPERSEDES')

.from('new_version')

.to('old_version')

.property('backward_compatible', false)

.property('breaking_changes', '["Field total_amount deleted"]')

### 4.4 Contract Engine

Purpose: Meta-orchestrator that escalates breaches to incidents

Input Events: All signal events (Freshness, Volume, DQ, Drift)

Processing Logic:

class ContractEngine:

def __init__(self):

self.contract_registry = NeptuneContractRegistry()

self.incident_manager = IncidentManager()

self.alert_router = SNSAlertRouter()

def process_signal(self, signal_event):

"""

Input: Any signal event (FreshnessBreachDetected, VolumeAnomalyDetected, etc.)

"""

asset_urn = signal_event['asset']['asset_urn']

signal_type = signal_event['signal_type']

state = signal_event['state']

score = signal_event['score']

# Step 1: Fetch contract for this asset

contract = self.contract_registry.get_contract(asset_urn)

if not contract:

# No contract = no enforcement

return

# Step 2: Check if signal type is governed by contract

enforcement_policy = contract['policies'].get(signal_type)

if not enforcement_policy:

# Signal type not governed

return

# Step 3: Evaluate breach severity

tier = contract.get('tier', 'tier3')

if state == "ALERT" and tier == "tier1":

# Tier-1 alerts = create incident immediately

incident_id = self.incident_manager.create_incident(

asset_urn=asset_urn,

signal_type=signal_type,

severity="sev1",

initial_evidence=[signal_event]

)

# Step 4: Notify owner team

owner_team = contract.get('owner_team', 'platform-oncall')

self.alert_router.send_alert(

team=owner_team,

severity="sev1",

message=f"Tier-1 Contract Breach: {asset_urn} - {signal_type}",

incident_id=incident_id,

runbook_url=contract.get('runbook_url')

)

elif state == "WARN" and tier in ["tier1", "tier2"]:

# Tier-1/2 warnings = create incident with lower priority

incident_id = self.incident_manager.create_incident(

asset_urn=asset_urn,

signal_type=signal_type,

severity="sev2",

initial_evidence=[signal_event]

)

# Step 5: Track compliance metrics

self.track_compliance(contract_id=contract['id'], breach_type=signal_type)

Compliance Metrics Tracked:

# CloudWatch Custom Metrics

{

"Namespace": "DataObservability/Contracts",

"MetricName": "BreachRate",

"Dimensions": [

{"Name": "ContractID", "Value": "contract-orders-tier1"},

{"Name": "SignalType", "Value": "freshness"},

{"Name": "Tier", "Value": "tier1"}

],

"Value": 1,

"Unit": "Count",

"Timestamp": "2026-01-05T14:30:00Z"

}

### 4.5 Data Quality (DQ) Engine

Purpose: Aggregate Deequ/Great Expectations results and trigger on failures

Input Events: DQResultEvent from Spark jobs

Processing Logic:

class DQEngine:

def __init__(self):

self.dq_history = DynamoDBDQHistory('dq_results')

self.constraint_catalog = ConstraintCatalog()

def process_event(self, event):

"""

Input: DQResultEvent

{

"asset": {"asset_urn": "urn:delta:prod:...:orders_enriched"},

"dq_suite": "orders_baseline_checks",

"timestamp": "2026-01-05T14:30:00Z",

"results": [

{

"constraint": "order_id_not_null",

"status": "PASSED",

"pass_rate": 1.0,

"failed_rows": 0

},

{

"constraint": "total_amount_positive",

"status": "FAILED",

"pass_rate": 0.92,

"failed_rows": 83,

"sample_violations": ["order_id=12345 had total_amount=-50"]

}

]

}

"""

asset_urn = event['asset']['asset_urn']

timestamp = parse_datetime(event['timestamp'])

for result in event['results']:

constraint_name = result['constraint']

status = result['status']

pass_rate = result['pass_rate']

# Step 1: Fetch historical trend

history = self.dq_history.query(

KeyConditionExpression='PK = :pk AND SK > :start',

ExpressionAttributeValues={

':pk': f"DQ#{asset_urn}#{constraint_name}",

':start': (timestamp - timedelta(days=7)).isoformat()

}

)

# Step 2: Calculate trend

historical_pass_rates = [h['pass_rate'] for h in history['Items']]

avg_pass_rate = np.mean(historical_pass_rates) if historical_pass_rates else 1.0

# Step 3: Detect degradation

if status == "FAILED" or pass_rate < avg_pass_rate - 0.1:

severity = "CRITICAL" if pass_rate < 0.8 else "WARN"

self.emit_signal(

asset_urn=asset_urn,

constraint_name=constraint_name,

pass_rate=pass_rate,

avg_pass_rate=avg_pass_rate,

severity=severity,

failed_rows=result['failed_rows'],

sample_violations=result.get('sample_violations', [])

)

# Step 4: Store result

self.dq_history.put_item(

Item={

'PK': f"DQ#{asset_urn}#{constraint_name}",

'SK': timestamp.isoformat(),

'status': status,

'pass_rate': pass_rate,

'failed_rows': result['failed_rows']

}

)

### 4.6 Anomaly Engine (ML-Based)

Purpose: Detect multi-dimensional anomalies using ML (SageMaker Random Cut Forest)

Why ML Instead of Rules:

- Volume spikes correlated with freshness delays (compound failure)

- Schema changes correlated with DQ failures

- Cost spikes without corresponding volume increase (inefficiency)

Implementation:

import boto3

import json

class AnomalyEngine:

def __init__(self):

self.sagemaker_runtime = boto3.client('sagemaker-runtime')

self.rcf_endpoint = 'data-obs-rcf-endpoint'

self.feature_store = FeatureStore()

def process_batch(self, asset_urn, window_minutes=60):

"""

Aggregate multi-dimensional features for anomaly detection

"""

# Step 1: Gather features from last N minutes

features = self.feature_store.get_features(

asset_urn=asset_urn,

start_time=datetime.utcnow() - timedelta(minutes=window_minutes),

end_time=datetime.utcnow()

)

# Example feature vector:

# [freshness_age, volume_rows, dq_pass_rate, query_count, cost_usd]

feature_vector = [

features['freshness_age_minutes'],

features['volume_rows_per_hour'],

features['dq_average_pass_rate'],

features['query_count_per_hour'],

features['cost_usd_per_hour']

]

# Step 2: Invoke SageMaker RCF endpoint

response = self.sagemaker_runtime.invoke_endpoint(

EndpointName=self.rcf_endpoint,

ContentType='application/json',

Body=json.dumps({'instances': [feature_vector]})

)

result = json.loads(response['Body'].read().decode())

anomaly_score = result['scores'][0]['score']  # 0.0 - 1.0

# Step 3: Threshold-based alerting

if anomaly_score > 0.8:

self.emit_signal(

asset_urn=asset_urn,

anomaly_score=anomaly_score,

feature_vector=feature_vector,

severity="CRITICAL"

)

SageMaker RCF Cost:

- Instance: ml.m5.large (2 vCPU, 8GB RAM)

- Cost: $0.115/hour = $84/month

- Inference latency: <50ms

- When to Use: Assets with complex failure modes (e.g., ML feature stores)

## 5. Storage Layer Architecture

### 5.1 Neptune Graph Schema

Vertex Labels & Properties:

// Service Vertex

{

label: 'Service',

properties: {

urn: 'urn:svc:prod:us-east-1:orders:order-service',  // PK

name: 'order-service',

domain: 'orders',

env: 'prod',

owner_team: 'orders-team',

tier: 'tier1',

language: 'java',

framework: 'spring-boot',

created_ts: '2026-01-01T00:00:00Z',

updated_ts: '2026-01-05T14:30:00Z'

}

}

// KafkaTopic Vertex

{

label: 'KafkaTopic',

properties: {

urn: 'urn:kafka:prod:us-east-1:commerce:orders_v1',

topic: 'orders_v1',

cluster: 'commerce-cluster',

env: 'prod',

tier: 'tier1',

partition_count: 12,

replication_factor: 3,

created_ts: '2026-01-01T00:00:00Z'

}

}

// DeltaTable Vertex

{

label: 'DeltaTable',

properties: {

urn: 'urn:delta:prod:us-east-1:silver:orders_enriched',

table_name: 'orders_enriched',

layer: 'silver',

catalog: 'unity_catalog',

schema: 'silver',

physical_location: 's3://data-lake/silver/orders_enriched',

owner_team: 'data-platform',

tier: 'tier1',

created_ts: '2026-01-01T00:00:00Z'

}

}

// Column Vertex (for field-level lineage)

{

label: 'Column',

properties: {

urn: 'urn:col:urn:delta:...:orders_enriched:total_amount_usd',

name: 'total_amount_usd',

parent_asset_urn: 'urn:delta:...:orders_enriched',

data_type: 'DECIMAL(10,2)',

is_nullable: false,

created_ts: '2026-01-01T00:00:00Z'

}

}

// Incident Vertex

{

label: 'Incident',

properties: {

id: 'INC-2026-01-05-001',

env: 'prod',

severity: 'sev1',

status: 'open',  // open | mitigating | resolved

primary_signal_type: 'freshness',

start_ts: '2026-01-05T14:30:00Z',

detected_ts: '2026-01-05T14:32:00Z',

resolved_ts: null,

title: 'Freshness breach on orders_enriched',

description: 'Data not updated in 72 minutes (SLO: 60 minutes)'

}

}

// Evidence Vertex

{

label: 'Evidence',

properties: {

id: 'EVD-2026-01-05-001',

kind: 'schema_rejection_spike',  // Enum of evidence types

env: 'prod',

ts: '2026-01-05T14:25:00Z',

summary: 'Gateway rejection rate increased from 2% to 94%',

confidence: 0.94,  // 0.0 - 1.0

weight: 0.8,  // Relevance to incident

pointer_type: 's3',  // link | s3 | ref

pointer: 's3://evidence-bucket/gateway-logs/2026-01-05/rejection-spike.json'

}

}

Edge Labels & Properties:

// Topology Edges

Service --[PUBLISHES_TO]--> KafkaTopic

properties: {env, created_ts}

Service --[CONSUMES_FROM]--> KafkaTopic

properties: {env, consumer_group, created_ts}

KafkaTopic --[LANDS_IN]--> DeltaTable

properties: {env, landing_job_name, created_ts}

DeltaTable --[DERIVES_FROM]--> DeltaTable

properties: {env, spark_job_name, created_ts}

DeltaTable --[HAS_COLUMN]--> Column

properties: {env, created_ts}

Column --[DERIVES_FROM]--> Column

properties: {env, transform, created_ts}

// transform example: "total_amount_usd = total_amount_local * fx_rate"

// Incident Edges

Incident --[AFFECTS]--> Asset

properties: {env, created_ts, confidence}

Incident --[TRIGGERED_BY]--> SignalState

properties: {env, created_ts}

Incident --[SUPPORTED_BY]--> Evidence

properties: {env, created_ts, rank}

Evidence --[EVIDENCE_OF]--> (Run | SchemaVersion | Contract)

properties: {env, created_ts}

Key Gremlin Queries:

// Query 1: Blast Radius from Incident

g.V().hasLabel('Incident')

.has('id', 'INC-2026-01-05-001')

.out('AFFECTS')

.as('affected_asset')

// Expand downstream

.repeat(

out('LANDS_IN', 'DERIVES_FROM')

.simplePath()

).times(3)  // Depth limit

.dedup()

.project('urn', 'label', 'tier', 'owner_team')

.by('urn')

.by(label())

.by(coalesce(values('tier'), constant('unknown')))

.by(coalesce(values('owner_team'), constant('unknown')))

.order().by('tier', asc)

.limit(50)

// Query 2: Root Cause Candidates (Upstream Lineage)

g.V().hasLabel('DeltaTable')

.has('urn', 'urn:delta:prod:...:orders_enriched')

// Traverse upstream

.repeat(

in('LANDS_IN', 'DERIVES_FROM')

.simplePath()

).times(3)

.dedup()

.as('upstream_asset')

// Join with SignalState

.in('MONITORS')

.hasLabel('SignalState')

.has('state', within('ALERT', 'WARN'))

.as('signal')

// Return candidates

.project('asset_urn', 'signal_type', 'state', 'score')

.by(select('upstream_asset').values('urn'))

.by('signal_type')

.by('state')

.by('score')

.order().by('score', desc)

.limit(10)

// Query 3: Field-Level Lineage

g.V().hasLabel('Column')

.has('name', 'total_amount_usd')

.has('parent_asset_urn', 'urn:delta:...:orders_enriched')

// Traverse upstream columns

.repeat(

in('DERIVES_FROM')

.simplePath()

).emit()

.path()

.by(

project('column_name', 'asset', 'transform')

.by('name')

.by('parent_asset_urn')

.by(coalesce(inE('DERIVES_FROM').values('transform'), constant('')))

)

### 5.2 DynamoDB Tables

Table 1: SignalState (Hot State)

{

"TableName": "signal_state",

"BillingMode": "PAY_PER_REQUEST",  # Auto-scaling

"KeySchema": [

{"AttributeName": "PK", "KeyType": "HASH"},   # SIGNAL#{asset_urn}

{"AttributeName": "SK", "KeyType": "RANGE"}   # TYPE#{signal_type}

],

"Attributes": [

"PK", "SK", "state", "score", "computed_ts",

"last_update_ts", "age_minutes", "slo_minutes",

"observed_value", "expected_value"

],

"GlobalSecondaryIndexes": [

{

"IndexName": "StateIndex",

"KeySchema": [

{"AttributeName": "state", "KeyType": "HASH"},

{"AttributeName": "computed_ts", "KeyType": "RANGE"}

],

"Projection": {"ProjectionType": "ALL"}

}

],

"TTL": {

"AttributeName": "ttl",

"Enabled": true  # Expire after 90 days

}

}

Table 2: IncidentContextCache (RCA Pre-Compute)

{

"TableName": "incident_context_cache",

"BillingMode": "PAY_PER_REQUEST",

"KeySchema": [

{"AttributeName": "incident_id", "KeyType": "HASH"}

],

"Attributes": [

"incident_id", "asset_urn", "severity",

"evidence_json", "blast_radius_json",

"root_cause_candidates_json", "timeline_json",

"cached_ts", "ttl"

]

}

Example Cache Item:

{

"incident_id": "INC-2026-01-05-001",

"asset_urn": "urn:delta:prod:us-east-1:silver:orders_enriched",

"severity": "sev1",

"evidence_json": [

{

"id": "EVD-001",

"kind": "schema_rejection_spike",

"summary": "Gateway rejection rate 94% (baseline 2%)",

"confidence": 0.94,

"ts": "2026-01-05T14:25:00Z"

},

{

"id": "EVD-002",

"kind": "deploy_change",

"summary": "order-service v2.3.1 deployed at 14:20Z",

"confidence": 0.88,

"ts": "2026-01-05T14:20:00Z"

}

],

"blast_radius_json": [

{"urn": "urn:delta:...:gold:orders_summary", "tier": "tier1", "owner": "analytics"},

{"urn": "urn:delta:...:features:order_features", "tier": "tier2", "owner": "ml"}

],

"root_cause_candidates_json": [

{

"asset_urn": "urn:svc:...:order-service",

"evidence_type": "deploy_change",

"score": 0.88,

"summary": "Deployment changed schema without migration"

},

{

"asset_urn": "urn:kafka:...:orders_v1",

"evidence_type": "schema_drift",

"score": 0.85,

"summary": "Schema version 43 introduced breaking change"

}

],

"timeline_json": [

{"ts": "14:20:00Z", "event": "order-service v2.3.1 deployed"},

{"ts": "14:22:00Z", "event": "Schema rejections start"},

{"ts": "14:25:00Z", "event": "Rejection rate reaches 94%"},

{"ts": "14:30:00Z", "event": "Freshness breach detected"}

],

"cached_ts": "2026-01-05T14:32:00Z",

"ttl": 1736179920  # 7 days from creation

}

Cache Population Strategy:

- Eager: Pre-compute on incident creation (async Lambda)

- Lazy: Compute on first RCA query, cache result

- Invalidation: Invalidate on new evidence arrival

Cost Analysis:

DynamoDB Costs (PAY_PER_REQUEST):

- SignalState: 1000 assets × 6 signals = 6000 items

- Writes: 6000 items/hour × 730 hrs × $1.25/million = $5.48/month

- Reads: 10K reads/hour × 730 hrs × $0.25/million = $1.83/month

- Storage: 6000 items × 2KB × $0.25/GB = $0.003/month

- IncidentContextCache: 100 incidents/month

- Writes: 100 × $1.25/million = $0.0001/month

- Reads: 500 reads/month × $0.25/million = $0.0001/month

- Storage: 100 items × 50KB × $0.25/GB = $0.001/month

Total DynamoDB: ~$8/month (negligible)

### 5.3 S3 Archive Strategy

Purpose: Long-term retention of raw events for compliance/replay

s3_buckets:

signal-events-archive:

path_template: s3://signal-events/year={year}/month={month}/day={day}/hour={hour}/

format: parquet  # Compressed, queryable via Athena

partitioning:

- year

- month

- day

- hour

lifecycle_policy:

- transition_to_glacier: 90_days

- delete_after: 2_years

compression: snappy

encryption: AES256

evidence-artifacts:

path_template: s3://evidence/incident_id={incident_id}/

format: json  # Raw evidence dumps

lifecycle_policy:

- delete_after: 1_year

Cost Estimation:

S3 Costs:

- Ingestion rate: 10K events/hour × 2KB avg = 20MB/hour = 14.4GB/month

- Standard storage: 14.4GB × $0.023/GB = $0.33/month

- Glacier transition (after 90 days): 14.4GB × $0.004/GB = $0.06/month

- Athena queries: 10 queries/month × 100MB scanned × $5/TB = $0.05/month

Total S3: ~$0.44/month

## 6. Event Schemas & Standards

### 6.1 CloudEvents Base Schema

All events conform to CloudEvents 1.0 specification:

{

"$schema": "https://json-schema.org/draft/2020-12/schema",

"title": "SignalEvent (Base Envelope)",

"type": "object",

"required": ["event_type", "event_version", "event_id", "timestamp", "env", "correlation"],

"properties": {

"event_type": {

"type": "string",

"description": "Discriminator for event type routing"

},

"event_version": {

"type": "integer",

"minimum": 1,

"description": "Schema version for backward compatibility"

},

"event_id": {

"type": "string",

"format": "uuid",

"description": "Unique identifier for idempotency"

},

"timestamp": {

"type": "string",

"format": "date-time",

"description": "Event occurrence time (ISO 8601 UTC)"

},

"env": {

"type": "string",

"enum": ["dev", "staging", "prod"],

"description": "Environment discriminator"

},

"producer": {

"type": "object",

"properties": {

"component": {"type": "string"},

"service_urn": {"type": "string"},

"build_id": {"type": "string"},

"deploy_id": {"type": "string"}

}

},

"asset": {

"type": "object",

"required": ["asset_urn", "asset_type"],

"properties": {

"asset_urn": {"type": "string"},

"asset_type": {

"type": "string",

"enum": ["Service", "Endpoint", "KafkaTopic", "DeltaTable", "Column"]

}

}

},

"correlation": {

"type": "object",

"required": ["trace"],

"properties": {

"trace": {

"type": "object",

"properties": {

"traceparent": {"type": "string"},

"trace_id": {"type": "string"},

"span_id": {"type": "string"}

}

},

"handoff": {

"type": "object",

"properties": {

"kafka": {

"type": "object",

"properties": {

"topic_urn": {"type": "string"},

"partition": {"type": "integer"},

"offset": {"type": "integer"},

"mapping_id": {"type": "string"}

}

},

"airflow": {

"type": "object",

"properties": {

"dag_id": {"type": "string"},

"run_id": {"type": "string"},

"task_id": {"type": "string"},

"try_number": {"type": "integer"}

}

},

"spark": {

"type": "object",

"properties": {

"application_id": {"type": "string"}

}

},

"delta": {

"type": "object",

"properties": {

"table_urn": {"type": "string"},

"commit_version": {"type": "integer"}

}

}

}

}

}

}

}

}

### 6.2 Signal Event Schemas

FreshnessBreachDetected:

{

"event_type": "FreshnessBreachDetected",

"event_version": 1,

"event_id": "44aa55bb-66cc-77dd-88ee-99ff00112233",

"timestamp": "2026-01-05T14:30:00Z",

"env": "prod",

"producer": {

"component": "freshness-engine",

"service_urn": "urn:svc:prod:platform:signal-engine"

},

"asset": {

"asset_urn": "urn:delta:prod:us-east-1:silver:orders_enriched",

"asset_type": "DeltaTable"

},

"slo_minutes": 60,

"age_minutes": 72,

"last_seen_ts": "2026-01-05T13:18:00Z",

"likely_cause_hint": "CONSUMER_LAG_OR_PIPELINE_FAILURE",

"correlation": {

"trace": {"traceparent": "00-abc123-def456-01"}

}

}

VolumeAnomalyDetected:

{

"event_type": "VolumeAnomalyDetected",

"event_version": 1,

"event_id": "55bb66cc-77dd-88ee-99ff-001122334455",

"timestamp": "2026-01-05T14:30:00Z",

"env": "prod",

"asset": {

"asset_urn": "urn:kafka:prod:us-east-1:commerce:orders_v1",

"asset_type": "KafkaTopic"

},

"anomaly_type": "DROP",

"observed_rows": 247,

"expected_rows": 1200,

"baseline_p50": 1150,

"baseline_p95": 1400,

"z_score": 2.8,

"likely_cause_hint": "PRODUCER_FAILURE_OR_TRAFFIC_DROP"

}

SchemaDriftDetected:

{

"event_type": "SchemaDriftDetected",

"event_version": 1,

"event_id": "66cc77dd-88ee-99ff-0011-223344556677",

"timestamp": "2026-01-05T14:25:00Z",

"env": "prod",

"schema_id": "orders_schema",

"old_version": 42,

"new_version": 43,

"drift_type": "BREAKING_CHANGE",

"severity": "CRITICAL",

"changes": [

"Field 'total_amount' deleted",

"Field 'order_date' type changed: string -> int"

],

"backward_compatible": false,

"estimated_blast_radius": [

"urn:delta:...:silver:orders_enriched",

"urn:delta:...:gold:orders_summary"

]

}

## 7. End-to-End Processing Flows

### 7.1 Happy Path: Freshness Signal

┌─────────────────────────────────────────────────────────────────────┐

│                         FRESHNESS FLOW                              │

└─────────────────────────────────────────────────────────────────────┘

Time: T+0s

┌──────────────────┐

│ Spark Job Writes │ Delta commit version 120

│ to Delta Table   │──────┐

└──────────────────┘      │

▼

Time: T+5s         ┌─────────────────┐

│ Delta Landing   │ Emits LandingOutcomeEvent

│ Service         │─────┐

└─────────────────┘     │

▼

Time: T+7s                          ┌─────────────┐

│ OTel        │ Forwards to

│ Collector   │ Signal Router

└──────┬──────┘

│

▼

Time: T+8s                          ┌─────────────┐

│ Signal      │ Normalizes

│ Router      │ Routes to Kinesis

└──────┬──────┘

│

▼

Time: T+9s                          ┌─────────────┐

│ Kinesis     │ Topic: freshness-events

│ Stream      │

└──────┬──────┘

│

▼

Time: T+10s                         ┌─────────────┐

│ Freshness   │ Consumes event

│ Engine      │ Calculates age = 0 min

│ (ECS)       │ State = OK

└──────┬──────┘

│

▼

Time: T+11s                         ┌─────────────┐

│ DynamoDB    │ Update SignalState

│ SignalState │ PK=SIGNAL#{urn}

└──────┬──────┘ SK=TYPE#freshness

│        state=OK, score=0.0

│

▼

Time: T+12s                         ┌─────────────┐

│ Neptune     │ Update SignalState vertex

│ Graph       │ Link to Asset

└─────────────┘

Total Latency: 12 seconds (acceptable for non-critical path)

### 7.2 Unhappy Path: Freshness Breach → Incident

┌─────────────────────────────────────────────────────────────────────┐

│               FRESHNESS BREACH → INCIDENT FLOW                      │

└─────────────────────────────────────────────────────────────────────┘

Time: T+0

┌──────────────────┐

│ No new Delta     │ Last commit was 72 minutes ago

│ commits for      │ (SLO: 60 minutes)

│ 72 minutes       │

└──────────────────┘

Time: T+10s (Scheduler triggers check)

┌─────────────┐

│ Freshness   │ Query DynamoDB

│ Engine      │ Last update: T-72min

│ (Scheduled) │ SLO: 60min

└──────┬──────┘

│ age > SLO → ALERT

│

▼

Time: T+12s              ┌─────────────┐

│ Emit        │ Publish FreshnessBreachDetected

│ Signal      │─────┐

└─────────────┘     │

▼

Time: T+13s                           ┌─────────────┐

│ Contract    │ Check if asset

│ Engine      │ has contract

└──────┬──────┘

│ Yes, Tier-1

│

▼

Time: T+15s                           ┌─────────────┐

│ Incident    │ Create Incident

│ Manager     │ ID: INC-2026-01-05-001

└──────┬──────┘

│

┌─────────┴─────────┐

▼                   ▼

Time: T+16s              ┌─────────────┐     ┌─────────────┐

│ Neptune     │     │ DynamoDB    │

│ Create      │     │ Create      │

│ Incident    │     │ Cache Item  │

│ Vertex      │     │ (empty)     │

└─────────────┘     └─────────────┘

Time: T+18s                           ┌─────────────┐

│ RCA Context │ Async Lambda

│ Builder     │ Triggered

└──────┬──────┘

│

│ (Parallel operations)

┌───────────────────────┼───────────────────────┐

▼                       ▼                       ▼

Time: T+20s   ┌───────────┐         ┌───────────┐         ┌───────────┐

│ Query     │         │ Query     │         │ Query     │

│ Neptune   │         │ Neptune   │         │ DynamoDB  │

│ Blast     │         │ Upstream  │         │ Recent    │

│ Radius    │         │ Lineage   │         │ Signals   │

└─────┬─────┘         └─────┬─────┘         └─────┬─────┘

│                     │                     │

└──────────┬──────────┴─────────────────────┘

│

▼

Time: T+25s            ┌─────────────┐

│ Assemble    │ Build evidence list

│ Context     │ Rank candidates

│             │ Generate timeline

└──────┬──────┘

│

▼

Time: T+28s            ┌─────────────┐

│ Write to    │ Update IncidentContextCache

│ DynamoDB    │ {evidence_json, blast_radius_json}

│ Cache       │

└──────┬──────┘

│

▼

Time: T+30s            ┌─────────────┐

│ Send SNS    │ Alert to PagerDuty

│ Alert       │ team=orders-team

└─────────────┘

Total Incident Creation Latency: 30 seconds

RCA Context Available: 30 seconds

### 7.3 RCA Copilot Query Flow

┌─────────────────────────────────────────────────────────────────────┐

│                    RCA COPILOT QUERY FLOW                           │

└─────────────────────────────────────────────────────────────────────┘

User: "Why is orders_enriched stale?"

Time: T+0

┌──────────────────┐

│ User Query       │──────┐

│ (API Gateway)    │      │

└──────────────────┘      ▼

┌─────────────┐

Time: T+5ms        │ RCA Copilot │ Parse query

│ API         │ Extract asset URN

│ (Lambda)    │ Find active incident

└──────┬──────┘

│

▼

Time: T+10ms       ┌─────────────┐

│ DynamoDB    │ Query IncidentContextCache

│ (Cached)    │ PK=INC-2026-01-05-001

└──────┬──────┘

│ Cache HIT

│ {evidence, blast_radius, candidates}

│

▼

Time: T+15ms       ┌─────────────┐

│ Context     │ Deserialize JSON

│ Enrichment  │ Fetch runbook URLs

└──────┬──────┘

│

▼

Time: T+20ms       ┌─────────────┐

│ Prompt      │ Build LLM prompt:

│ Builder     │ - Incident details

│             │ - Ranked evidence

└──────┬──────┘ - Blast radius

│        - Timeline

│

▼

Time: T+25ms       ┌─────────────┐

│ AWS Bedrock │ Claude Sonnet 4.5

│ (LLM)       │ Generate explanation

│             │

└──────┬──────┘

│ Latency: 1200ms

│

▼

Time: T+1225ms     ┌─────────────┐

│ Response    │ Return JSON

│ Formatter   │ + citations

└──────┬──────┘

│

▼

Time: T+1230ms     ┌─────────────┐

│ User        │ Receive explanation:

│ (Web UI)    │ "orders_enriched is stale because

│             │  order-service v2.3.1 changed the

└─────────────┘  schema without migration..."

Total Query Latency: 1.23 seconds (well under 2min SLA)

CACHE MISS SCENARIO (slower path):

Time: T+0    - User query

Time: T+10ms - DynamoDB cache MISS

Time: T+15ms - Fallback to Neptune queries

Time: T+200ms - Blast radius query (depth=3)

Time: T+350ms - Root cause candidates query

Time: T+450ms - Aggregate results

Time: T+500ms - Write to cache

Time: T+520ms - Build LLM prompt

Time: T+1720ms - LLM response

Total: 1.72 seconds (still under SLA)

## 8. Cost Analysis & Trade-offs

### 8.1 Monthly Cost Breakdown

Infrastructure Costs (Production Environment):

┌─────────────────────────────────────────────────────────────────┐

│                     AWS MONTHLY COSTS                           │

├─────────────────────────────────────────────────────────────────┤

│                                                                 │

│ COMPUTE:                                                        │

│   ECS Fargate (Signal Engines):                                │

│   - 6 engines × t3.small × $50/month          = $300           │

│   - Auto-scaling (avg 1.5x baseline)          = $150           │

│   Lambda (RCA Context Builder):                                │

│   - 1000 invocations/month × 2GB-sec × $0.0000166667 = $33    │

│   Total Compute:                               $483            │

│                                                                 │

│ STREAMING:                                                      │

│   Kinesis Streams:                                              │

│   - 8 shards × $0.015/hr × 730 hrs            = $88            │

│   - Enhanced fan-out: 7 streams × $0.015/hr   = $77            │

│   - PUT requests: 10M × $0.014/million        = $0.14          │

│   Total Streaming:                             $165            │

│                                                                 │

│ STORAGE:                                                        │

│   Neptune (db.r5.large):                                        │

│   - Instance: $0.34/hr × 730 hrs              = $248           │

│   - I/O requests: 100M × $0.20/million        = $20            │

│   - Backup storage: 100GB × $0.021/GB         = $2.10          │

│   DynamoDB (On-Demand):                                         │

│   - Writes: 5M × $1.25/million                = $6.25          │

│   - Reads: 10M × $0.25/million                = $2.50          │

│   - Storage: 10GB × $0.25/GB                  = $2.50          │

│   S3 (Archive):                                                 │

│   - Standard: 15GB × $0.023/GB                = $0.35          │

│   - Glacier (after 90d): 15GB × $0.004/GB     = $0.06          │

│   Total Storage:                               $281.76         │

│                                                                 │

│ AI/ML:                                                          │

│   AWS Bedrock (Claude Sonnet 4.5):                             │

│   - 1000 RCA queries/month × 10K tokens       = $30            │

│   - Input tokens: 8K × 1000 × $0.003/1K       = $24            │

│   - Output tokens: 2K × 1000 × $0.015/1K      = $30            │

│   SageMaker (Anomaly Engine):                                  │

│   - ml.m5.large: $0.115/hr × 730 hrs          = $84            │

│   Total AI/ML:                                 $168            │

│                                                                 │

│ NETWORKING:                                                     │

│   ALB (Load Balancer):                                          │

│   - ALB hours: $0.0225/hr × 730 hrs           = $16.43         │

│   - LCU hours: 10 LCU × $0.008/hr × 730 hrs   = $58.40         │

│   Data Transfer:                                                │

│   - Inter-AZ: 100GB × $0.01/GB                = $1.00          │

│   Total Networking:                            $75.83          │

│                                                                 │

│ OBSERVABILITY (for the observability system!):                 │

│   CloudWatch Logs:                                              │

│   - Ingestion: 50GB × $0.50/GB                = $25            │

│   - Storage: 50GB × $0.03/GB                  = $1.50          │

│   X-Ray Traces:                                                 │

│   - 10M traces × $5/million                   = $50            │

│   Total Observability:                         $76.50          │

│                                                                 │

├─────────────────────────────────────────────────────────────────┤

│ TOTAL MONTHLY COST:                            $1,250.09       │

│                                                                 │

│ COST PER ASSET (1000 assets):                 $1.25           │

│ COST PER INCIDENT RESOLVED:                   $25             │

│ (assuming 50 incidents/month)                                  │

└─────────────────────────────────────────────────────────────────┘

### 8.2 ROI Analysis

Baseline (Pre-Signal Factory):

Incident Metrics (Tier-1):

- Average incidents per month: 12

- Mean Time to Detection (MTTD): 6 hours

- Mean Time to Resolution (MTTR): 14 hours

- Total incident time: 12 × (6 + 14) = 240 hours/month

- Engineering cost: 240 hrs × $150/hr = $36,000/month

- Business impact: 12 incidents × $5K avg impact = $60,000/month

Total Monthly Cost of Incidents: $96,000

Post-Signal Factory:

Incident Metrics (Tier-1):

- Average incidents per month: 8 (33% reduction via prevention)

- Mean Time to Detection (MTTD): 30 seconds (99% improvement)

- Mean Time to Resolution (MTTR): 2 hours (86% improvement)

- Total incident time: 8 × (0.008 + 2) = 16 hours/month

- Engineering cost: 16 hrs × $150/hr = $2,400/month

- Business impact: 8 incidents × $2K avg impact = $16,000/month

Total Monthly Cost of Incidents: $18,400

Infrastructure Cost: $1,250/month

Total Cost: $19,650/month

Monthly Savings: $96,000 - $19,650 = $76,350

Annual Savings: $916,200

ROI: (916,200 - 15,000 initial) / 15,000 = 60x return

Payback Period: 15,000 / 76,350 = 0.2 months (~6 days)

### 8.3 Scaling Considerations

Current Design Limits:

┌────────────────────────────────────────────────────────────────┐

│                    SCALING BOUNDARIES                          │

├────────────────────────────────────────────────────────────────┤

│                                                                │

│ Component           │ Current Capacity │ Scale Limit │ Action │

│ ────────────────────┼──────────────────┼─────────────┼────────│

│ Kinesis Streams     │ 10K events/sec   │ 1MB/sec     │ Add    │

│                     │                  │ per shard   │ shards │

│                     │                  │             │        │

│ ECS Signal Engines  │ 1K events/sec    │ CPU bound   │ Add    │

│                     │ per engine       │             │ tasks  │

│                     │                  │             │        │

│ Neptune (r5.large)  │ 10K queries/sec  │ Read        │ Add    │

│                     │                  │ replicas    │ replicas│

│                     │                  │             │        │

│ DynamoDB            │ Unlimited        │ N/A         │ Auto   │

│ (On-Demand)         │                  │             │ scales │

│                     │                  │             │        │

│ Bedrock LLM         │ 100 TPS          │ Quota       │ Request│

│                     │                  │ increase    │ limit  │

│                     │                  │             │ bump   │

└────────────────────────────────────────────────────────────────┘

When to Migrate to MSK:

- Sustained throughput > 50K events/sec

- Need for exactly-once semantics

- Complex stream processing (Kafka Streams)

- Cost crossover point: ~$500/month savings at 100K events/sec

Neptune Scaling Strategy:

Stage 1 (0-1K assets):    db.r5.large ($250/month)

Stage 2 (1K-5K assets):   db.r5.xlarge + 1 read replica ($800/month)

Stage 3 (5K-10K assets):  db.r5.2xlarge + 2 read replicas ($1,800/month)

Stage 4 (10K+ assets):    Consider DynamoDB for hot paths, Neptune for cold

## 9. Implementation Roadmap

### 9.1 Phase 1: Steel Thread (Weeks 1-4)

Goal: Prove end-to-end flow with minimal features

Deliverables:

- Signal Router MVP

  - Normalize OTel spans and LandingOutcomeEvents only

  - Route to single Kinesis stream

  - URN resolution from static config

- Freshness Engine Only

  - Consume LandingOutcomeEvents

  - DynamoDB state tracking

  - Emit FreshnessBreachDetected signals

- Neptune Graph (Minimal)

  - Asset vertices: Service, KafkaTopic, DeltaTable

  - Edges: PUBLISHES_TO, LANDS_IN

  - Manual data seeding (no auto-discovery)

- RCA Context Builder (Simple)

  - DynamoDB cache for incident context

  - Manual incident creation via API

  - Basic evidence ranking (confidence scores)

- RCA Copilot (CLI)

  - Command-line interface

  - Query incident by ID

  - Generate text explanation (no LLM, template-based)

Success Criteria:

- Ingest 100 events/sec

- Detect freshness breach within 30 seconds

- Generate RCA context in <2 minutes

### 9.2 Phase 2: Production Readiness (Weeks 5-10)

Deliverables:

- All Signal Engines

  - Volume Engine (T-Digest baselines)

  - Schema Drift Engine (Avro compatibility)

  - DQ Engine (Deequ integration)

  - Contract Engine (governance enforcement)

- Automated Topology Discovery

  - OTel span analysis for Service → Topic edges

  - Delta commit logs for Topic → Table edges

  - OpenLineage integration for Spark lineage

- RCA Copilot (LLM-Powered)

  - AWS Bedrock integration (Claude Sonnet 4.5)

  - Evidence-first prompt construction

  - Web UI (React + API Gateway)

- Incident Management

  - Auto-incident creation on contract breaches

  - SNS/PagerDuty integration

  - Incident lifecycle (open → mitigating → resolved)

- Observability of Observability

  - CloudWatch dashboards for signal engine health

  - X-Ray tracing for latency debugging

  - Cost tracking per signal type

Success Criteria:

- All 6 signal engines operational

- RCA latency <2 minutes (p95)

- 90% accuracy on root cause identification (pilot domain)

### 9.3 Phase 3: Scale & Optimize (Weeks 11-16)

Deliverables:

- Column-Level Lineage

  - Extract from OpenAPI specs (Gateway)

  - Extract from Avro schemas (Kafka)

  - Extract from Spark query plans

- ML Anomaly Engine

  - SageMaker Random Cut Forest

  - Multi-dimensional anomaly detection

  - Automated model retraining pipeline

- Advanced Caching

  - Redis for hot URN lookups

  - DynamoDB DAX for ultra-low latency reads

  - Materialized views in DynamoDB for common queries

- Cost Optimization

  - S3 Intelligent Tiering for archives

  - Neptune Reserved Instances (30% savings)

  - Spot Instances for non-critical engines (70% savings)

- Self-Service Onboarding

  - Scout Agent for automated gap detection

  - PR Author Agent for instrumentation PRs

  - CI Gatekeeper for validation

Success Criteria:

- Handle 10K events/sec sustained

- Field-level lineage for 80% of critical flows

- Self-service adoption rate >50%

### 9.4 Rollout Strategy

Tier-1 Assets (Pilot):

- Start with 10 critical assets (finance dashboards, order processing)

- Full instrumentation, 100% coverage

- Weekly stakeholder reviews

Tier-2 Assets (Expansion):

- Onboard 50 assets (major domain tables)

- Automated onboarding via Scout + PR Author

- Monthly compliance reviews

Tier-3 Assets (Organic):

- Self-service onboarding, no manual intervention

- Basic coverage (freshness + volume only)

- Quarterly audits

Migration Gates:

- Gate 1 (Week 4): Steel thread proven → Proceed to Phase 2

- Gate 2 (Week 10): Production readiness → Pilot with Tier-1

- Gate 3 (Week 16): Scale validated → Expand to Tier-2/3

## 10. Appendix: Alternative Approaches

### 10.1 Buy vs Build Decision

Commercial Platforms Evaluated:

| Platform | Strengths | Weaknesses | Cost |
| --- | --- | --- | --- |
| Monte Carlo | Auto-discovery, ML anomaly detection | Closed-source, limited customization | $50K/year base + $5K/month |
| Acceldata | Deep Spark integration, cost monitoring | Heavy agent footprint, complex setup | $75K/year |
| Datadog APM | Excellent UX, broad integrations | No data-specific features (lineage, DQ) | $30K/year |

Decision: Build Custom

- Rationale: Need tight integration with Unity Catalog, Delta Lake, custom MappingSpecs

- Cost savings: $50K/year commercial vs $15K/year AWS infrastructure

- Control: Full ownership of data models, AI prompts, and evolution

### 10.2 Rejected Architectural Patterns

Pattern A: Batch-Only Processing

- Pro: Simpler (Spark jobs on schedule)

- Con: High latency (MTTD measured in hours)

- Decision: Rejected due to SLA requirements

Pattern B: Full Lambda Architecture

- Pro: Infinite scale potential

- Con: Operational complexity (dual stream/batch pipelines)

- Decision: Partial adoption (hybrid with ECS)

Pattern C: Elasticsearch as Primary Store

- Pro: Fast text search, Kibana dashboards

- Con: Poor fit for graph traversals (blast radius)

- Decision: Use OpenSearch for text search only, Neptune for graph

## Conclusion

The Signal Factory Core represents a fundamental shift in how enterprises approach data observability. By treating telemetry as a manufactured product rather than an exhaust byproduct, organizations can achieve:

- Deterministic Detection: Move from reactive alerts to proactive prevention

- AI-Powered RCA: Reduce MTTR from hours to minutes via evidence-first reasoning

- Progressive Enforcement: Transition from voluntary adoption to platform-mandated quality gates

- Scalable Architecture: Handle enterprise-scale workloads at predictable cost

Key Takeaways:

- Start Small: Steel thread in 4 weeks proves viability

- Measure ROI: Track MTTD/MTTR reductions week-over-week

- Pull Before Push: Demonstrate value before enforcing mandates

- Instrument Incrementally: Tier-1 assets first, organic expansion after

Next Steps:

- Secure stakeholder buy-in with ROI projections

- Identify pilot domain (recommend: Orders or Finance)

- Assemble cross-functional team (1 platform engineer, 1 data engineer, 1 SRE)

- Execute Phase 1 steel thread in parallel with Scout Agent development

Document Status: Ready for Implementation
Review Cadence: Weekly during Phase 1, Biweekly thereafter
Contact: Data Platform Architecture Team